|  | MINISTRY OF EDUCATION AND TRAINING |
| --- | --- |

FPT UNIVERSITY

Capstone Project Document

Design and Development of an AI-Powered Virtual Technical Interview Simulation Platform with a 3D Virtual Interviewer

| Group 09 |  |
| --- | --- |
| Group Members | Nguyễn Huỳnh Nhật Anh - Leader - SE190291 Tô Chí Bảo - Member - SE190084 Huỳnh Minh Khang - Member - SE192197 Nguyễn Tấn Trọng - Member - SE190353 Đặng Phương Nam - Member - SE192107 |
| Supervisor | Nguyễn Thế Hoàng |
| Capstone Project code | FA26SE292 |

- Ho Chi Minh, 09/2026 -

Table of Contents

Acknowledgement	4

Definition and Acronyms	5

I. Project Introduction	6

1. Overview	6

1.1 Project Information	6

1.2 Project Team	6

2. Product Background	6

3. Existing Systems	7

3.1 Final Round AI	7

3.2 interviewing.io	8

3.3 LeetCode & Traditional Assessment Platforms	8

4. Business Opportunity	9

5. Software Product Vision	9

6. Project Scope & Limitations	9

6.1 Major Features	9

6.2 Limitations and Exclusions	10

II. Project Management Plan	11

1. Overview	11

1.1 Scope & Estimation	11

1.2 Project Objectives	15

1.3 Project Risks	16

2. Management Approach	17

2.1 Project Process	17

2.2 Quality Management	17

2.3 Training Plan	18

3. Project Deliverables	18

4. Responsibility Assignments	19

5. Project Communications	19

6. Configuration Management	20

6.1 Document Management	20

6.2 Source Code Management	20

6.3 Tools & Infrastructures	20

III. Software Requirements Specification	22

1. Product Overview	22

2. User Requirements	23

2.1 Actors	23

2.2 Use Case	24

2.2.1 Diagrams	24

2.2.2 Descriptions	24

3. Functional Requirements	28

3.1 System Functional Overview	28

3.1.1 Screens Flow	28

3.1.2 Screen Descriptions	29

3.1.3 Screen Authorization	36

3.1.4 Non-Screen Functions	40

3.1.5 Entity Relationship Diagram (Not yet)	43

3.2 Account & Access Management	43

3.2.1 Platform Public Exploration & Value Proposition	43

3.2.2 User Registration & Role Selection	44

3.2.3 User Authentication & Session Resolution	45

3.2.4 Forgot Password & Credential Recovery	46

3.2.5 Profile Inspection & Update	47

3.2.6 Credential Security & Password Modification	48

3.2.7 Two-Factor Authentication Management	49

3.3 Candidate Interview Practice Management	50

3.3.1 Target Role Profile Ingestion & AI Extraction	50

3.3.2 Review, Refine & Confirm Extracted Role Profile	51

3.3.3 Role Profile Library Management	52

3.3.4 Personal 3D Avatar Generation	53

3.3.5 Interview Session Configuration & Preflight Inspection	54

3.3.6 Audio & Hardware Readiness Check	55

3.3.7 Interactive 3D AI Interview Simulation	56

3.3.8 Active Interview Session Resumption & Cleanup	58

3.3.9 Interview Performance Evaluation & Diagnostics	59

3.3.10 Interview History Archive & Result Export	60

3.4 Recruitment & Application Management	61

3.4.1 Recruiter Job Posting Creation & AI Configuration	61

3.4.2 Recruiter Job Posting Administration	62

3.4.3 Candidate Job Board Discovery & Vacancy Inspection	63

3.4.4 Job Application Submission & Mandatory Interview Gateway	64

3.4.5 Candidate Application Tracking & Dossier Viewer	65

3.4.6 Recruiter Application Screening & Attached Result Inspection	66

3.4.7 Recruiter Definitive Binary Adjudication	67

3.5 Platform Administration & Governance	68

3.5.1 User Account Governance & Security Locking	68

3.5.2 Job Posting Moderation & Platform Adjudication	69

3.5.3 Platform Interview Session Governance & Audit	70

3.5.4 AI Behaviour & Evaluation Criteria Calibration	71

3.5.5 Provider Voice Profile Catalog Management	72

3.6 Membership & Payment Management	73

3.6.1 Candidate Membership Subscription & Cancellation	73

3.6.2 Financial Transactions Audit & Revenue Reporting	74

3.6.3 Membership Pricing Governance	75

4. Non-Functional Requirements	76

4.1 External Interfaces	76

4.2 Quality Attributes	76

4.2.1 Usability	76

4.2.2 Reliability	76

4.2.3 Performance	76

4.2.4 Security	76

4.2.5 Maintainability	76

5. Requirement Appendix	76

5.1 Business Rules	77

5.2 Common Requirements	79

5.3 Application Messages List	79

IV. Software Design Description	84

1. System Design	84

1.1 System Architecture	84

1.2 Package Diagram	84

2. Database Design	84

3. Detailed Design	84

3.1 <Feature/Function Name1>	84

3.1.1 Class Diagram	84

3.2 <Feature/Function Name2>	84

V. Software Testing Documentation	85

1. Scope of Testing	85

2. Test Strategy	85

2.1 Testing Types	85

2.2 Test Levels	85

2.3 Supporting Tools	85

3. Test Plan	85

3.1 Human Resources	85

3.2 Test Environment	85

3.3 Test Milestones	85

4. Test Cases	85

5. Test Reports	85

VI. Release Package & User Guides	86

1. Deliverable Package	86

2. Installation Guides	86

2.1 System Requirements	86

2.2 Installation Instruction	86

3. User Manual	86

3.1 Overview	86

3.2 Workflow 1	86

3.3 Workflow 2	86

# Acknowledgement

First and foremost, we would like to express our deepest appreciation and heartfelt gratitude to our academic supervisor, Mr. Nguyen The Hoang, for his dedicated guidance, constructive criticism, and continuous technical advice throughout the conception, architectural design, and implementation of this capstone project. His profound understanding of distributed systems, artificial intelligence integration, and software engineering rigor has been an invaluable compass for our team, challenging us to elevate our standards and build an enterprise-grade solution.

We would like to express our sincere appreciation to the faculty members and academic reviewers of the Department of Software Engineering at FPT University Ho Chi Minh City for their critical evaluation and constructive suggestions during our formal project defense milestones.

We also thank the academic leadership of FPT University for fostering an innovative, project-centric educational environment that empowers students to address real-world challenges through modern software engineering methodologies.

Finally, we express our profound gratitude to our families, fellow students, and colleagues for their constant encouragement, patience, and unwavering belief in our abilities throughout this intensive journey. Their support provided the motivation for our team to remain steadfast, collaborate effectively, and successfully complete this graduation thesis project.

# Definition and Acronyms

| Acronym | Definition |
| --- | --- |
| BA | Business Analysis |
| BR | Business Rule |
| ERD | Entity Relationship Diagram |
| PM | Project Manager |
| SRS | Software Requirement Specification |
| UAT | User Acceptance Test |
| UC | Use Case |
| API | Application Program Interface |
| Blueprint | A structured, persistent assessment plan derived from a Role Profile defining evaluated competencies, question quotas, and rubrics. |
| CRUD | Create, Read, Update, Delete |
| FSN | Finite State Machine - Representing states and state transitions. |
| GLB/VRM | 3D Model Format |
| GUI | Graphical User Interface |
| Role Profile | Role Profile |
| LLM | Large Language Model |
| OTP | One-Time Password |
| STT | Speech To Text |
| TTS | Text To Speech |
| UUID | Universally Unique Identifier (UUID) — An UUID-based identifier for an entity. |
| Viseme | Visual speech representation — The visual equivalent of a phoneme representing the mouth shape corresponding to a spoken sound. |
| WebGL | Web Graphics Library — JavaScript API for rendering high-performance interactive 3D and 2D graphics within modern web browsers. |

# I. Project Introduction

## 1. Overview

### 1.1 Project Information

- Project name: Design and Development of an AI-Powered Virtual Technical Interview Simulation Platform with a 3D Virtual Interviewer

- Product name: RoleCue

- Project code: FA26SE292

- Group name: GFA26SE84

- Software type: Web-based Full-Stack Application

- Source code repository: https://github.com/cog-forge/rolecue

- Production URL: https://rolecue.dev

### 1.2 Project Team

| Full Name | Role | Email | Mobile |
| --- | --- | --- | --- |
| Nguyễn Thế Hoàng | Supervisor | hoangnt20@fe.edu.vn | 0986 628 525 |
| Nguyễn Huỳnh Nhật Anh - SE190291 | Team Leader / Full Stack | eaglee0212@gmail.com | 0877 794 345 |
| Tô Chí Bảo - SE190084 | Full Stack | baotochi87@gmail.com | 0877 084 366 |
| Huỳnh Minh Khang - SE192197 | Full Stack | khanghuynh0245@gmail.com | 0337 676 245 |
| Nguyễn Tấn Trọng - SE190353 | Full Stack | ntantrong9.2@gmail.com | 0787 817 919 |
| Đặng Phương Nam - SE192107 | Full Stack | namdangcoder@gmail.com | 0862 904 856 |

## 2. Product Background

In today's rapidly evolving global software industry, technical interviews serve as the definitive evaluation filter determining entry into professional internships, junior engineering roles, and career advancement. However, a profound structural disconnect persists between the way candidates prepare for technical interviews and the way corporate employers conduct them:

- The Disconnect of Algorithmic Puzzles vs. Real Job Requirements: Traditional preparation platforms emphasize isolated algorithmic problem-solving (e.g., dynamic programming, tree traversals, and mathematical puzzles). While useful for assessing raw computational fluency, modern software engineering positions demand contextual competencies: designing scalable RESTful APIs, configuring cloud infrastructure, reasoning about database concurrency, managing microservice trade-offs, and debugging complex runtime errors. A candidate may solve hundreds of algorithm problems and yet struggle when asked to explain distributed cache invalidation strategies required by a specific Role Profile.

- The Scarcity and Cost of Human Mock Interviews: To practice behavioral articulation and conversational problem-solving, candidates historically sought peer mock interviews or commercial coaching services. However, qualified senior software engineers capable of delivering rigorous technical screenings are scarce and expensive. Commercial human mock interview services command rates from $150 to $300 per hour. Consequently, university students and low-income candidates cannot access repeated, iterative practice sessions.

- The Static and Non-Adaptive Nature of Question Banks: Static question banks provide pre-written questions and static answer keys. In contrast, genuine technical interviews are dynamic dialogues. When an experienced interviewer hears a vague response (e.g., "We used Kafka for messaging"), they immediately pivot to probe deeper: "Why Kafka instead of RabbitMQ? How did you ensure exactly-once delivery semantics under consumer partition rebalances?" Static tools cannot reproduce this adaptive cognitive pressure.

- Superficial, Binary Assessment and Lack of Actionable Diagnostics: Candidates who fail technical interviews rarely receive actionable diagnostic feedback due to employer liability constraints and time limitations. Candidates are left wondering whether they failed due to flawed technical architecture, unconfident communication, insufficient depth, or misaligned vocabulary.

- The Disconnected Recruitment Funnel: From the corporate perspective, recruiters are inundated with hundreds of generic resumes for every posted position. Filtering resumes takes substantial recruiter hours, yet paper resumes fail to demonstrate whether an applicant can communicate technical decisions coherently under pressure.

## 3. Existing Systems

To ground our architectural and product decisions in established industry benchmarks, the engineering team conducted a thorough comparative investigation of three leading platforms..

### 3.1 Final Round AI

Link: https://www.finalroundai.com

Description: Final Round AI is an AI-native interview co-pilot and preparation platform designed to support job seekers through real-time transcription, automated cheat sheets, mock interviews, and resume optimization.

System Actors: Candidates / Job Seekers and Platform Administrators.

Key Features:

- Interview Copilot: Provides real-time assistive cues, speech transcription, and suggested technical answers during ongoing live remote interviews.

- AI Mock Interview: Generates AI-driven practice interview sessions with voice input and text responses.

- Resume Analysis and Question Prediction: Analyzes candidate resumes and company profiles to predict probable interview questions.

- Performance Scoring: Generates post-session feedback regarding speaking speed, filler words, and answer relevancy.

Pros:

- Advanced real-time assistive guidance during actual teleconference calls.

- Wide breadth of role categories covering software engineering, product management, sales, and finance.

- Modern web interface with rapid turnaround times for speech-to-text transcription.

Cons:

- Absence of 3D Embodied Conversational Interaction: Mock interviews utilize plain audio-visual wave animations or static synthetic images, lacking an expressive, embodied 3D virtual interviewer capable of conveying non-verbal cues and phonetic lip synchronization.

- Weak Role Profile-to-Blueprint Customization: Candidates cannot review, tune, or inspect the underlying assessment matrix extracted from a complex Role Profile before launching practice sessions.

- No Integrated Recruitment Pipeline: Operates purely as a private candidate utility without capabilities for recruiters to post jobs or review vetted applicant performance.

### 3.2 interviewing.io

Link: https://interviewing.io/

Description: interviewing.io is a premier anonymous technical mock interview and recruitment platform where candidates practice technical coding and system design interviews with verified engineers from top-tier technology firms (e.g., Google, Meta, Amazon).

System Actors: Candidates (Job Seekers), Interviewers (Senior Industry Engineers), and Corporate Employers/Recruiters.

Key Features:

- Anonymous Human Mock Interviews: Rigorous 60-to-90-minute live coding sessions conducted via an anonymous audio call and collaborative online code editor.

- Actionable Human Feedback: Comprehensive qualitative and quantitative scoring provided directly by seasoned engineers immediately after session termination.

- Fast-Track Recruitment: Candidates who consistently achieve top-decile ratings can unlock direct job interview invitations with partner tech companies without standard resume filtering.

- Recorded Interview Library: Extensive searchable library of recorded anonymous technical interviews for self-study.

Pros:

- Authenticity of live interaction with verified senior software engineers from elite tech firms.

- True anonymous environment removing bias during technical assessment.

- High industry credibility and proven placement track record.

Cons:

- Prohibitive Pricing Model: Individual mock interview sessions cost between $150 and $250 per session, making frequent practice inaccessible for university students and low-income candidates.

- Scheduling Bottlenecks: Requires coordinating mutually available calendar slots with human engineers, eliminating on-demand, round-the-clock availability.

- Subjectivity and Human Inconsistency: Human interviewers differ widely in their evaluation strictness, interview style, and feedback quality.

- Limited Scalability: Relies entirely on human labor supply, creating an operational bottleneck that cannot scale instantaneously to meet demand spikes.

### 3.3 LeetCode & Traditional Assessment Platforms

Link: https://leetcode.com

Description: LeetCode is the global standard for competitive programming and technical interview algorithm screening.

System Actors: Programmers / Job Seekers, Corporate Enterprise Recruiters, Platform Administrators.

Key Features:

- Massive repository of over 3,000 algorithmic challenges categorized by difficulty, topic tag, and company interview frequency.

- Automated cloud judge supporting 14+ programming languages with automated memory and execution time benchmarking.

- Corporate assessment portals allowing employers to dispatch timed coding assessments to applicants.

Pros:

- Industry gold standard for data structures and algorithm screening.

- Massive, active developer community providing multi-language solutions and discussion threads.

- Highly reliable, instantaneous code execution sandbox.

Cons:

- Zero Spoken Verbal Interaction: Eliminates communication, architectural explanation, requirement clarification, and conversational nuance entirely.

- Detached from Practical Role Profiles: Algorithm challenges rarely reflect daily software development tasks (e.g., database modeling, API error handling, cloud deployments).

- No Adaptive Probing: The automated judge executes unit test cases; it cannot challenge a candidate's design decisions or probe their conceptual understanding.

## 4. Business Opportunity

RoleCue addresses the need for repeatable, job-specific technical interview preparation among students, recent graduates, career switchers, and software developers. Existing methods such as static question banks, coding exercises, and occasional mock interviews are useful, but they are often difficult to repeat consistently and may not reflect the requirements of a specific role.

A key opportunity lies in Role Profile-driven preparation. Candidates can import a Target Role Profile, review and refine the technical requirements extracted by AI, and use the confirmed information as the basis for a tailored interview session. This provides more relevant practice than selecting only broad categories such as Backend, Frontend, or Data Engineering.

RoleCue also combines technical assessment with realistic spoken communication practice. Through voice interaction with a synchronized 3D virtual interviewer, Candidates can practise explaining their reasoning, discussing trade-offs, and responding to follow-up questions. After each session, the system provides performance scores, question-level feedback, and improvement recommendations to support continuous learning.

Beyond individual practice, RoleCue supports a lightweight recruitment workflow. Recruiters can create moderated Job Postings, configure the company-defined interviewer and Voice Profile, and review completed Candidate Applications together with the attached Interview Result. The Recruiter remains responsible for the final approval or rejection decision, while RoleCue provides structured technical evidence to support that decision.

## 5. Software Product Vision

RoleCue transforms passive, anxiety-inducing technical interview preparation into an engaging, realistic, and psychologically safe rehearsal. By embodying advanced conversational artificial intelligence within lifelike 3D virtual interviewers and grounding every practice session in real employer Role Profiles, RoleCue empowers candidates to master technical articulation and connects prepared talent directly with forward-thinking employers.

## 6. Project Scope & Limitations

### 6.1 Major Features

[FE-01] Account and Profile Management: Register an account, Login with email or OAuth2 providers, Logout, View profile, Edit profile, Reset password, Change password, Enable 2-factor authentication.

[FE-02] Role Profile Management: Parse uploaded Role Profile, Review parsed Role Profile, Search and filter Role Profiles, Delete Role Profile

[FE-03] Generate 3D Avatar: Generate 3D avatar from uploaded photo, Configure generated 3D avatar, Preview generated 3D avatar.

[FE-04] AI Virtual Interview: Start a one-to-one interview session from a parsed Role Profile, Ask questions and contextual follow-up questions at runtime, Maintain ordered interview turns containing interviewer questions, Candidate transcripts, and session context.

[FE-05] Evaluation and Performance Reporting: Evaluate technical accuracy, depth of understanding, problem-solving skills, answer relevance, and communication clarity; Ground evaluation criteria in reviewed Role Profile expectations and Candidate-selected focus areas; Provide question-level feedback, strengths, weaknesses, and personalized improvement recommendations.

[FE-06] Subscription Billing and Payment: Show current subscription plan, Subscribe to membership, Store transaction history and payment status.

[FE-07] Job Posting Management: Create job posting, Search and filter job postings, Update job posting, Archive job posting

[FE-08] Application Management: Candidate can Create application for a job posting, View application status; Recruiter can Search and filter applications, View application detail, Approve/Reject application

[FE-09] Interview Features Management: Edit performance score formula, Manage AI behaviour rules

[FE-10] Voice Profile Management: View voice profiles, Fetch voice profiles from provider, Delete voice profile

[FE-11] Analytics Subscription and Revenue Management: Manage membership subscription price, View transaction status and revenue reports by day, month, or year.

### 6.2 Limitations and Exclusions

Limitations

- LI-01: Conversational responsiveness depends on external cloud API latency from LLM providers (Google Gemini, OpenAI) and speech synthesis services. Temporary internet latency fluctuations are mitigated via visual loading states but cannot be eliminated entirely.

- LI-02: Avatar lip-sync relies on audio-amplitude-based phonetic viseme morph targets. While visually convincing, it does not represent cinema-grade motion capture or real-time facial expression tracking.

- LI-03: RoleCue provides job postings and application transmission as an academic career portal. It does not act as an employment agency or process legally binding employment contracts.

- LI-04: The system uses camera monitoring, audio recording, and ID card/eKYC verification to minimize fraudulent behavior; however, it cannot guarantee 100% prevention of candidates using methods to bypass these measures.

- LI-05: The AI interview serves only as a preliminary Quality Gate for screening candidates. It does not replace the direct interview between the Recruiter and the Candidate.

Exclusions

- EX-01: RoleCue is optimized for modern desktop web browsers supporting WebGL 2.0 (Google Chrome, Mozilla Firefox, Microsoft Edge, Safari). Native mobile applications (iOS/Android) and legacy browsers without hardware acceleration are excluded.

- EX-02: RoleCue simulates verbal technical screenings, architectural discussions, and conceptual evaluations. It explicitly excludes an in-browser cloud code sandbox or compiler for live algorithmic code execution in the initial release.

- EX-03: Within RoleCue, an Application review terminates with an Approve or Reject decision; the system does not continue into offer, hiring, or onboarding workflow stages.

# II. Project Management Plan

## 1. Overview

### 1.1 Scope & Estimation

| # | WBS Item | Complexity | Est. Effort (man-days) |
| --- | --- | --- | --- |
| 1 | Public Landing Page & User Authentication |  | 11 |
| 1.1 | Public landing page, 3D interactive hero demo, core features showcase, and transparent pricing cards. | Simple | 2 |
| 1.2 | Guest self-registration onboarding supporting Candidate and Recruiter roles with email OTP verification. | Simple | 2 |
| 1.3 | Secure login, JWT stateless access token generation (15m TTL), and refresh token cookie management (7d TTL). | Medium | 2 |
| 1.4 | Mandatory Two-Factor Authentication (2FA) challenge flow with 6-digit numeric email OTP. | Medium | 2 |
| 1.5 | Self-service password recovery flow via secure time-limited email reset tokens. | Simple | 1 |
| 1.6 | Role-Based Access Control (RBAC) middleware strictly isolates Candidate, Recruiter, and Admin operations. | Medium | 2 |
| 2 | User Profile & Account Security Management |  | 6 |
| 2.1 | Candidate profile management (bio, target role seniority, technical skill highlights, resume PDF upload). | Simple | 2 |
| 2.2 | Recruiter corporate profile management (company name, industry, website, corporate logo, office location). | Simple | 1 |
| 2.3 | In-profile password change with old password verification and cryptographic strength validation. | Simple | 1 |
| 2.4 | In-profile Two-Factor Authentication (2FA) enablement toggle and security preference settings. | Simple | 1 |
| 2.5 | User account status lifecycle enforcement (active, locked, deactivated) and session token revocation. | Simple | 1 |
| 3 | Role Profile Ingestion & Management |  | 6 |
| 3.1 | Ingest raw Role Profile text via direct paste area with formatting sanitization and XSS prevention. | Simple | 1 |
| 3.2 | Upload multi-page PDF documents and parse raw text streams server-side. | Medium | 2 |
| 3.3 | Candidate personal Role Profile library: view own Role Profiles, search and filter own Role Profiles by title and date. | Simple | 2 |
| 3.4 | Delete Role Profile from candidate library with referential integrity validation. | Simple | 1 |
| 4 | AI Technical Requirement Extraction & Review / Confirmation |  | 6 |
| 4.1 | Asynchronous LLM technical requirement extraction (languages, frameworks, tools, seniority, core concepts). | Medium | 3 |
| 4.2 | Candidate review UI allowing candidate to inspect, review, and confirm AI-extracted Role Profile requirements without manual tag editing. | Simple | 2 |
| 4.3 | Persistent taxonomy storage enforcing strict candidate ownership data isolation. | Simple | 1 |
| 5 | Voice and 3D Interviewer |  | 8 |
| 5.1 | Configure interview difficulty (easy, medium, hard), target duration (30/45/60m), and question count. | Simple | 2 |
| 5.2 | Materialize 1:N reusable assessment blueprints with competency rubrics and time budgets from confirmed Role Profile. | Medium | 3 |
| 5.3 | Maintain orthogonal separation between inferred role seniority and configured practice difficulty. | Simple | 1 |
| 5.4 | Validate competency coverage matrix and support non-destructive blueprint regeneration. | Simple | 2 |
| 6 | 3D Virtual Interviewer, Avatar Generation & Preview |  | 15 |
| 6.1 | Three.js WebGL 3D avatar rendering with studio lighting rigs, camera FOV controls, and scene backgrounds. | Complex | 5 |
| 6.2 | Phoneme-to-viseme morph-target blendshape lip-sync animation synchronized with synthesized audio. | Complex | 3 |
| 6.3 | Interactive 3D Interviewer Preview lobby allowing candidates to inspect avatar appearance, gestures, and voice. | Medium | 3 |
| 6.4 | Personal 3D Avatar Generation from candidate photo upload via cloud reconstruction pipeline. | Complex | 2 |
| 7 | Real-Time Audio Processing & Interview Readiness Testing |  | 12 |
| 7.1 | Interactive audio and interview readiness test suite (microphone capture, volume visualizer, echo/noise check). | Medium | 3 |
| 7.2 | Browser microphone streaming and Speech-to-Text (STT) real-time transcription. | Medium | 3 |
| 7.3 | Cloud Text-to-Speech (TTS) vocal synthesis and audio stream buffer management. | Medium | 3 |
| 7.4 | Sensory feedback state visualizers (speaking waveform, listening radar, AI thinking spinner, connection latency). | Medium | 3 |
| 8 | AI Virtual Interview Simulation Engine & Lifecycle |  | 15 |
| 8.1 | Initialize mock interview session from approved blueprint and capture immutable configuration snapshot. | Medium | 3 |
| 8.2 | Conversational Finite State Machine (FSM) managing turn transitions and dialogue states. | Complex | 4 |
| 8.3 | Adaptive follow-up question generator dynamically probing candidate answers based on semantic depth. | Complex | 4 |
| 8.4 | Sequential turn tracking (questions, candidate audio/transcripts, timing, and follow-up markers). | Simple | 2 |
| 8.5 | Session reconnection recovery for interrupted interviews and automated background termination of abandoned sessions by System Handler daemon. | Simple | 2 |
| 9 | Post-Interview AI Evaluation & Comprehensive Reporting |  | 14 |
| 9.1 | Automated multi-dimensional rubric evaluation across 5 competencies (Technical Accuracy, Depth, Problem Solving, Clarity, Relevance). | Medium | 4 |
| 9.2 | Calculate weighted domain performance scores and persist immutable evaluation scorecards (View Performance Scores). | Complex | 3 |
| 9.3 | Diagnostic question-by-question feedback critique detailing candidate misconceptions and question-level evaluation (View Question Feedback). | Complex | 3 |
| 9.4 | Personalized improvement recommendations and curated technical learning roadmap (View Improvement Recommendations). | Simple | 2 |
| 9.5 | Interactive evaluation dashboard rendering radar charts, score gauges, and collapsible question cards. | Simple | 2 |
| 10 | Interview History & PDF Report Export |  | 8 |
| 10.1 | Paginated search, filter, and view of past interview sessions by date, role, difficulty, and score. | Simple | 2 |
| 10.2 | Inspect historical interview session details, dialogue transcripts, and evaluation scorecards. | Simple | 2 |
| 10.3 | Compile and export complete multi-page evaluation report as a tamper-resistant, branded PDF document (Export Interview Session Result). | Medium | 4 |
| 11 | Job Board & Job Posting Management |  | 14 |
| 11.1 | Recruiter job vacancy authoring, rich-text editing, salary ranges, and technical skill tagging. | Medium | 3 |
| 11.2 | Recruiter portal to view own job postings, search/filter active listings, update postings, and archive/close positions. | Medium | 3 |
| 11.3 | Admin job posting moderation console (review pending listings, approve for public board, reject with reasons). | Simple | 2 |
| 11.4 | Public and Candidate job board search, technical category filtering, and salary sliders. | Medium | 3 |
| 11. | Detailed job posting view displaying corporate brand profile, responsibilities, and application requirements. | Medium | 3 |
| 12 | Job Application Pipeline & Candidate Tracking |  | 12 |
| 12.1 | Candidate one-click application submission with profile credentials, resume link, and verified mock score badge attachment. | Simple | 2 |
| 12.2 | Candidate application status tracking dashboard (applied, under_review, approved, rejected) and application detail view. | Simple | 2 |
| 12.3 | Recruiter applicant pipeline management (search and filter applications by role, match percentage, and mock score). | Medium | 3 |
| 12.4 | Recruiter applicant dossier review, attached PDF evaluation report inspection, and candidate evaluation notes. | Medium | 3 |
| 12.5 | Recruiter decision workflow (approve/shortlist or reject with candidate feedback) and automated notification trigger. | Simple | 2 |
| 13 | Subscription, Membership & Payment Gateway Integration |  | 11 |
| 13.1 | Candidate subscription tier display, membership subscribe/unsubscribe management, and interview credit balance. | Simple | 2 |
| 13.2 | Secure checkout redirect via third-party payment gateways (VNPay / Stripe). | Medium | 3 |
| 13.3 | Cryptographic webhook verification (HMAC SHA-512), idempotent processing, and atomic credit allocation. | Medium | 4 |
| 13.4 | Candidate and administrator transaction ledger viewing with electronic payment receipts. | Simple | 2 |
| 14 | Platform Administration & AI System Configuration |  | 11 |
| 14.1 | Manage Voice Profiles: fetch available cloud TTS voices, view voice profiles, and delete inactive profiles. | Medium | 3 |
| 14.2 | Manage AI Behaviour: configure LLM base prompt templates, conversational persona tone, and probing strictness. | Medium | 3 |
| 14.3 | Edit Evaluation Criteria: calibrate evaluation rubrics and adjust competency weights (enforcing 100% sum validation). | Medium | 3 |
| 14.4 | 3D Avatar asset management: upload GLTF models, configure default camera FOVs, and set active interviewer personas. | Simple | 2 |
| 15 | Admin User Moderation & Interview Session Oversight |  | 9 |
| 15.1 | View and filter user accounts across Candidate, Recruiter, and Admin roles with pagination and search. | Simple | 2 |
| 15.2 | Moderate user accounts: suspend or reinstate access (lock/unlock accounts) with mandatory audit justification notes. | Simple | 2 |
| 15.3 | Global interview session monitoring: search, filter, and inspect past candidate interview sessions across the platform. | Simple | 2 |
| 15.4 | Inspect granular interview session details, turn transcripts, AI evaluation breakdowns, and audit logs. | Medium | 3 |
| 16 | Admin Revenue, Financial Management & Pricing |  | 7 |
| 16.1 | View global payment transactions ledger with payment gateway references, customer identities, and settlement statuses. | Simple | 2 |
| 16.2 | Generate and export periodic revenue reports by day, month, and fiscal quarter with graphical trends. | Medium | 3 |
| 16.3 | Update membership price: configure subscription plan rates, credit package costs, and promotional discounts. | Simple | 2 |
| Total Estimated Effort (man-days) |  |  | 165 |

Milestone Timeliness (%): 95% on-time delivery

Allocated Efforts (man-days)

| Activity | Allocated Effort (man-days) | Percentage |
| --- | --- | --- |
| Requirement Analysis | 12 | 7% |
| System Design | 21 | 13% |
| Backend Development | 61 | 37% |
| Frontend Development | 45 | 27% |
| Testing & Bug Fixing | 17 | 10% |
| Project Management & Documentation | 9 | 6% |
| Total | 165 | 100% |

### 1.2 Project Objectives

Quality:

| # | Testing Stage | Test Coverage | No. of Defects | % of Defect | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Reviewing | 100% Pull Requests Reviewed | ≤ 10 Minor Defects | 8% | Code Review |
| 2 | Unit Test | 70% Core Service Coverage | ≤ 8 Defects | 7% | Core Logic |
| 3 | Integration Test | 100% Critical APIs | ≤ 6 Defects | 4% | API flow |
| 4 | System Test | 100% Main Functionalities | ≤ 5 Defects | 5% | End-to-end |
| 5 | Acceptance Test | 100% Client Requirements | ≤ 2 Defects | 0% | Client verify |

### 1.3 Project Risks

| # | Risk Description | Impact | Possibility | Response Plans |
| --- | --- | --- | --- | --- |
| 1 | Third-party AI, STT, or TTS services may become unavailable or experience severe latency. | High | Medium | Apply request timeouts, bounded retries, clear error states, provider abstraction, and preserve persisted interview-session data. |
| 2 | The application server or deployment infrastructure may become unavailable. | High | Low | Use containerized deployment, health checks, automatic restart policies, deployment monitoring, and documented recovery procedures. |
| 3 | Database failure or data corruption may cause loss or inconsistency of user, interview, application, or payment data. | High | Low | Use transactional writes, version-controlled migrations, scheduled backups, and tested restore procedures. |
| 4 | Network interruption during a live interview may disconnect the Candidate or interrupt communication with external AI/speech providers. | Medium | Medium | Preserve interview state, support interrupted-session recovery, and safely terminate abandoned sessions after the configured timeout. |
| 5 | External API rate limits, quotas, or response-time degradation may delay Role Profile analysis, interview processing, speech synthesis, or evaluation. | Low | Medium | Monitor usage, use asynchronous processing states, apply bounded retries, and isolate providers behind configurable adapters. |
| 6 | Payment Gateway failure or delayed callback may cause temporary inconsistency between payment and Membership status. | High | Medium | Verify callbacks, process them idempotently, persist transaction state, and activate paid Membership only after confirmed payment. |
| 7 | The embedded Avaturn service may become temporarily unavailable, preventing new Personal 3D Avatar generation. | Medium | Medium | Isolate avatar-generation failure from interview functionality, preserve previously generated VRM avatars, and allow the user to retry later. |
| 8 | Unauthorized access or security vulnerabilities may expose private Candidate, Recruiter, interview, application, or payment information. | High | Low | Apply authentication, RBAC, ownership authorization, HTTPS, secure password hashing, and input validation. |

## 2. Management Approach

### 2.1 Project Process

- Model: Agile (Scrum-based).

- Description: The team follows an Agile development approach structured around iterative delivery cycles rather than a single upfront design-then-build phase. Requirements from the supervisor are broken down into trackable tasks and managed on a Jira board, organized into delivery phases that function as sprint-like increments (core backend/database setup; Role Profile analysis and AI orchestration; candidate-facing interview experience; admin, testing, and deployment). At the end of each increment, the team conducts a checkpoint review/demo with the supervisor to gather feedback, validate delivered functionality against requirements, and adjust task priorities for the next increment - rather than deferring all feedback to a single midpoint demo. Cross-task dependencies (for example, between authentication, Role Profile-analysis, and interview-session modules) are identified and mapped before implementation begins to avoid blocking between team members. Questions or ambiguities in requirements are raised and resolved directly with the supervisor throughout development, allowing the team to adapt scope and priorities continuously as the project progresses.

### 2.2 Quality Management

Quality assurance is integrated into every development iteration through automated tooling, code review gates, and comprehensive testing standards:

- Source Code Review Standard: Every code change must be submitted as a GitHub Pull Request (PR) targeted to the develop branch. PRs require a minimum of two peer review approvals and successful automated build execution before merge. Direct commits to main and develop are cryptographically blocked.

- Automated Continuous Integration (CI):

  - Backend: Automated Go test suite execution (go test -v -race ./...), static analysis with golangci-lint, and SQL validation via sqlc verify.

  - Frontend: Automated TypeScript compilation checking (tsc --noEmit), ESLint linting, and Next.js production build verification (bun run build).

- Test Strategy & Coverage Targets:

  - Unit Testing: Mandatory unit tests for all business calculation services, JWT token validation, Role Profile prompt formatters, blueprint parsing algorithms, and state machine transitions. Target code coverage: ≥ 80% on core domain packages.

  - Integration Testing: Database integration tests utilizing PostgreSQL test instances to verify database constraints, CASCADE/RESTRICT policies, and payment transaction atomicity.

  - End-to-End System Testing: Comprehensive functional scenario verification covering candidate mock interview completion, recruiter job posting review, and payment checkout flows.

- Defect Tracking & Severity Levels:

  - Blocker (P0): Application crash, data corruption, payment failure, or security breach. Must be resolved within 12 hours before any other development resumes.

  - Critical (P1): Major functional breakdown (e.g., STT failure, evaluation report generation error) with no workaround. Resolved within 24 hours.

  - Major (P2): Non-critical functional defects or UI layout discrepancies with available workarounds. Scheduled in current sprint.

  - Minor (P3): Cosmetic UI inconsistencies, minor text typos, or edge-case styling flaws. Handled as backlog polish.

### 2.3 Training Plan

| Training Area | Participants | When, Duration | Waiver Criteria |
| --- | --- | --- | --- |
| Go (Golang) and PostgreSQL back-end stack | All team members | Week 1–2 | Mandatory for members without prior Go/PostgreSQL experience |
| Next.js 16 / React 19 web client development | All team members | Week 1–2 | Mandatory for members without prior Next.js experience |
| LLM-based Role Profile extraction (spike SPK-02: OpenAI vs Gemini vs Claude structured-output benchmark) | All team members | Before Week 3 | Mandatory for Role Profile domain owners |
| PDF text extraction (spike SPK-01: pdfcpu vs ledongthuc/pdf vs pdftotext) | All team members | Before Week 3 | Mandatory for Role Profile domain owners |
| Web-based 3D avatar and lip-sync (spike SPK-03: viseme morph-target interpolation) | All team members | Before Week 3 | Mandatory for Avatar/Audio owners |
| Third-party payment gateway integration (VNPay / MoMo / Stripe / PayOS) | All team members | Before Week 3 | Mandatory for Payment domain owners |

## 3. Project Deliverables

| # | Deliverable | Due Date | Notes |
| --- | --- | --- | --- |
| 1 | Report 1 - Project Introduction | 11/09/2026 | Week 1 planning display |
| 2 | Report 2 - Project Management Plan | 18/09/2026 | Week 2 planning display |
| 3 | Initial Report 3 - Software Requirement Specification baseline | 25/09/2026 | Week 3 planning display; update Reports 1–2 and project tracking |
| 4 | Initial Report 4 and Report 5 materials; code frame | 09/10/2026 | Week 5 planning display |
| 5 | Software Package 1 | 23/10/2026 | Week 7 planning display |
| 6 | Software Package 2 | 06/11/2026 | Week 9 planning display |
| 7 | Software Package 3 | 20/11/2026 | Week 11 planning display |
| 8 | Full Software Package | 04/12/2026 | Week 13 planning display |
| 9 | Report 6 - Software User Guides | 11/12/2026 | Week 14 planning display |
| 10 | Report 7, final project products, and presentation file | 18/12/2026 | Week 15 planning display |

## 4. Responsibility Assignments

D~Do; R~Review; S~Support; I~Informed; <blank>- Omitted.

| Responsibility | BaoTC SE190084 | KhangHM SE192197 | AnhNHN SE190291 | NamDP SE192107 | TrongNT SE190353 |
| --- | --- | --- | --- | --- | --- |
| Project Planning & Tracking | I | R | D | I | I |
| Prepare Project Introduction Document | R | R | D | D | R |
| Prepare Project Management Plan | I | R | R | R | D |
| Prepare Software Requirement Specification | R | R | D | R | R |
| Database Design & Migrations | R | R | D | R | R |
| AI Integration & Cloudinary | R | D | R | R | R |
| Frontend | S | S | D | D | D |
| Back End | D | D | D | D | S |
| Documentation | D | D | D | D | D |
| Prepare Testing | D | R | S | I | I |
| Prepare UI/UX Design | I | I | I | D | S |
| Prepare User Guide artefacts | I | R | D | I | I |
| Implementation, integration, and deployment activities | R | S | R | D | R |

## 5. Project Communications

| Communication Item | Who/ Target | Purpose | When, Frequency | Type, Tool, Method(s) |
| --- | --- | --- | --- | --- |
| Supervisor meeting | Supervisor and team | Progress review and guidance | As arranged | Offline - University Online - Google Meet |
| Team coordination | Project team | Work coordination and review | As arranged | Discord (tentative — confirm with team) |
| Weekly project report | Team and supervisor | Status, issues, and next-week plan | Weekly | Project Weekly Report template (SEP490) |
| Project tracking | Project team | Issues, defects, and Q&A | As arranged | Jira (board "KAN") |

## 6. Configuration Management

### 6.1 Document Management

All project documents are stored and managed centrally using Google Drive and GitHub to ensure accessibility, version control, and collaboration among team members.

### 6.2 Source Code Management

GitHub is the source code management platform.

- Repository: https://github.com/cog-forge/rolecue (monorepo: api/ Go backend, frontend/ Next.js client).

- Workflow: feature branch → Pull Request → mandatory review → merge into main, already applied in practice (PR #1–#15).

- Branch naming convention: feature/*, chore/*.

- Database schema changes use numbered golang-migrate SQL migrations (.up.sql / .down.sql).

### 6.3 Tools & Infrastructures

| Category | Tools / Infrastructure |
| --- | --- |
| Server-side technology | Go 1.27, Gin, Viper (config), Zap (logging), OpenTelemetry (tracing), Wire (DI) |
| Database | PostgreSQL, accessed via pgx/v5 and sqlc; schema versioned with golang-migrate |
| Web client | Next.js 16, React 19, Bun, Tailwind CSS v4, shadcn/ui, TanStack Query, Zustand, React Hook Form + Zod, Three.js / @react-three/fiber |
| AI integration | Large Language Model APIs via Eino (current adapter: Google Gemini) for Role Profile analysis, interview generation, follow-up questioning, and evaluation |
| Voice interaction | Speech-to-Text and Text-to-Speech services — provider open (candidates: Whisper/Deepgram for STT; ElevenLabs/Azure Speech for TTS) |
| Payment integration | Third-party payment gateway — provider open (candidates: VNPay, MoMo, Stripe, PayOS) |
| Source code management | GitHub —https://github.com/cog-forge/rolecue |
| Testing | Go testing, Vitest, Playwright, Testcontainers |
| Diagramming | draw.io, Mermaid, lucide |
| Documentation & project tracking | Git-based project knowledge base; Jira (board "KAN") |
| Team communication | Discord (tentative — confirm with team) |
| Deployment infrastructure | AWS |

# III. Software Requirements Specification

## 1. Product Overview

RoleCue is a web-based AI-powered virtual technical interview simulation platform designed for students and software developers preparing for technical recruitment. The system enables Candidates to import Target Role Profiles, review AI-extracted technical requirements, configure and conduct voice-based interviews with a 3D virtual interviewer, and receive structured performance feedback and improvement recommendations. It also supports interview history, membership management, and personal 3D avatar generation.

RoleCue also provides a lightweight recruitment workflow connecting Recruiters and Candidates. Recruiters publish Job Postings and define the interviewer model and voice used for posting-based interviews, while Administrators moderate submitted Job Postings and govern platform operations. Candidates can browse approved Job Postings, submit a CV, complete the required technical interview, and provide the resulting application and interview result to the Recruiter for review.

Figure 3.1: AI-Powered Virtual Technical Interview Simulation Platform - Context Diagram

## 2. User Requirements

### 2.1 Actors

| # | Actor | Description |
| --- | --- | --- |
| 1 | Candidate | A registered user who prepares for technical interviews by importing and reviewing Target Role Profiles, providing refinement notes, configuring and conducting AI-powered interview sessions, viewing results and feedback, managing interview history, generating a personal 3D avatar, browsing Job Postings, submitting applications, tracking application status, and managing membership. |
| 2 | Admin | A privileged platform operator who manages user accounts, moderates Job Postings, searches and inspects Interview Sessions, configures interview features and AI behaviour, maintains evaluation criteria, manages TTS-provider Voice Profiles, views payment transactions and revenue reports, and updates membership pricing. |
| 3 | Recruiter | A registered hiring representative who creates, updates, archives, views, and searches their own Job Postings; reviews applications submitted to those postings; views application details; and records an Approve or Reject decision. Recruitment processing ends at this decision. |

### 2.2 Use Case

#### 2.2.1 Diagrams

Figure 3.2: AI-Powered Virtual Technical Interview Simulation Platform - Use Case Diagram

#### 2.2.2 Descriptions

Registered User

| # | Use Case | Description |
| --- | --- | --- |
| 1 | Log in | Allows an existing user to authenticate into the platform using their registered credentials. |
| 2 | Log out | Allows an authenticated user to securely terminate their active session. |
| 3 | Forgot Password | Allows a user to request a password reset link by providing their registered email address. |
| 4 | Enable 2-Factor Authentication | Allows an authenticated user to configure and activate two-factor authentication for enhanced account security. |
| 5 | View Profile | Allows an authenticated user to view their stored personal profile and account information. |
| 6 | Edit Own Profile | Allows an authenticated user to update permitted personal details such as display name and contact preferences. |
| 7 | Change Password | Allows an authenticated user to update their current account password. |

Candidate

| # | Use Case | Description |
| --- | --- | --- |
| 8 | Generate Personal 3D Avatar from Photo | Allows the Candidate to upload a personal photo to generate a customized 3D avatar for interview simulation. |
| 9 | Preview 3D Interviewer | Allows the Candidate to inspect the 3D visual appearance and voice characteristics of selected AI interviewers before starting a session. |
| 10 | Create Interview Session | Allows the Candidate to initiate a new interview session based on an approved Role Profile. |
| 11 | Import Role Profile for Practice | Allows the Candidate to paste or upload raw text of a Target Role Profile to initiate technical requirement extraction. |
| 12 | Review and Confirm Extracted Role Profile | Allows the Candidate to review AI-extracted technical requirements, provide refinement notes to adjust interview scope, and confirm the finalized requirements before internal Blueprint generation. |
| 13 | Configure Interview Session | Allows the Candidate to configure interview parameters and select interview preferences, including the 3D interviewer persona, voice profile, and virtual 3D environment. |
| 14 | Test Audio and Interview Readiness | Allows the Candidate to verify microphone functionality and test audio equipment before entering the virtual interview room. |
| 15 | Join Interview Session | Allows the Candidate to enter the interactive virtual interview room and begin the simulation. |
| 16 | Interact with 3D AI Virtual Interviewer | Allows the Candidate to conduct a spoken voice conversation with the 3D AI virtual interviewer with real-time speech processing and lip-sync synchronization. |
| 17 | Resume Interrupted Interview Session | Allows the Candidate to re-enter and continue an active interview session that was disrupted by connection loss or accidental closure. |
| 18 | View Question Feedback | Allows the Candidate to examine detailed, question-level evaluation, including answer strengths and areas for technical improvement. |
| 19 | View Performance Scores | Allows the Candidate to inspect quantified competence scores across assessed technical categories. |
| 20 | View Improvement Recommendations | Allows the Candidate to receive tailored recommendations and targeted study topics to address identified technical skill gaps. |
| 21 | Search and Filter Interview Sessions | Allows the Candidate to search and filter their completed and in-progress interview sessions by date, role, or score. |
| 22 | Export Interview Session Result | Allows the Candidate to export a comprehensive interview evaluation report for external review and offline reference. |
| 23 | Search and Filter Own Role Profiles | Allows the Candidate to search and filter their saved Role Profiles by title, date, or skill keyword. |
| 24 | View Own Role Profile | Allows the Candidate to browse their collection of previously imported and extracted Role Profiles. |
| 25 | Delete Own Role Profile | Allows the Candidate to remove an unwanted Role Profile from their saved practice collection. |
| 26 | Search and Filter Job Postings | Allows the Candidate to search and filter available Job Postings by keyword, title, location, or technical specialization. |
| 27 | View Job Posting | Allows the Candidate to browse active company Job Postings published by recruiters on the platform. |
| 28 | View Job Posting Detail | Allows the Candidate to view the full specification, responsibilities, and qualifications of a specific Job Posting. |
| 29 | Apply to Job Posting | Allows the Candidate to submit their application. |
| 30 | View Application Detail | Allows the Candidate to view the specific submission details and current processing state of an application they submitted. |
| 31 | View Application Status | Allows the Candidate to track the overall progress and final decision of their submitted job applications. |
| 32 | Subscribe / Unsubscribe Membership | Allows the Candidate to upgrade to a premium membership tier or cancel an ongoing subscription. |

Recruiter

| # | Use Case | Description |
| --- | --- | --- |
| 33 | Search and Filter Own Job Postings | Allows the Recruiter to search and filter their published and archived Job Postings by role, status, or date. |
| 34 | Create Job Posting | Allows the Recruiter to publish a new company Job Posting specifying technical requirements, responsibilities, and qualifications. |
| 35 | View Own Job Postings | Allows the Recruiter to view a listing of all Job Postings created and managed under their account. |
| 36 | Update Job Posting | Allows the Recruiter to edit and update details of an existing company Job Posting. |
| 37 | Archive Job Posting | Allows the Recruiter to archive a Job Posting that is closed or no longer accepting applications. |
| 38 | Search and Filter Applications | Allows the Recruiter to search and filter received Candidate applications across their postings. |
| 39 | View Application Detail | Allows the Recruiter to inspect the full application details, candidate submission data, and qualifications. |
| 40 | Approve / Reject Application | Allows the Recruiter to record an Approve or Reject decision on a submitted Candidate application, concluding RoleCue recruitment processing. |

Admin

| # | Use Case | Description |
| --- | --- | --- |
| 41 | View and Filter Accounts | Allows the Administrator to browse, search, and filter registered user accounts across all platform roles. |
| 42 | Lock/Unlock Account | Allows the Administrator to temporarily lock or restore access for a user account in accordance with platform policies. |
| 43 | View and Filter Job Posting | Allows the Administrator to inspect and filter all Job Postings submitted across the platform for moderation purposes. |
| 44 | Approve / Reject Job Posting | Allows the Administrator to moderate submitted Job Postings by approving compliant postings or rejecting inappropriate content. |
| 45 | Edit Evaluation Criteria | Allows the Administrator to maintain and update the standard technical evaluation rubrics and scoring benchmarks. |
| 46 | Manage AI Behaviour | Allows the Administrator to adjust LLM prompt templates and interview persona behavioral parameters. |
| 47 | View Voice Profiles | Allows the Administrator to view available provider-sourced interviewer voice profiles and their attributes. |
| 48 | Fetch Voice Profiles | Allows the Administrator to synchronize and retrieve available voice profiles from the external Text-to-Speech provider. |
| 49 | Delete Voice Profiles | Allows the Administrator to remove obsolete or unsupported voice profiles from the platform. |
| 50 | Search and Filter Interview Sessions | Allows the Administrator to search and filter all interview simulation sessions across the system for governance and audit. |
| 51 | View Interview Session Detail | Allows the Administrator to inspect session metrics, transcripts, and evaluation logs for platform quality assurance. |
| 52 | View Payment Transactions | Allows the Administrator to search and inspect payment transaction records processed through the payment gateway. |
| 53 | Generate Revenue Report | Allows the Administrator to generate aggregated financial and revenue reports across customizable time periods. |
| 54 | Update Membership Price | Allows the Administrator to modify pricing tiers and subscription plan rates. |

Guest

| # | Use Case | Description |
| --- | --- | --- |
| 55 | View Landing Page | Allows an unauthenticated visitor to browse the platform's public landing page and learn about features. |
| 56 | Register | Allows an unauthenticated visitor to sign up and create a new Candidate or Recruiter account on the platform. |

System Handler

| # | Use Case | Description |
| --- | --- | --- |
| 57 | Terminate Candidate's Abandoned Session | Automatically detects and terminates abandoned Candidate interview sessions according to system inactivity rules. |

## 3. Functional Requirements

### 3.1 System Functional Overview

#### 3.1.1 Screens Flow

Figure 3.3.1: Public & Authentication Flow - Screen Flow Diagram

Figure 3.3.2: Candidate Navigation Flow - Screen Flow Diagram

Figure 3.3.3: Recruiter Navigation Flow - Screen Flow Diagram

Figure 3.3.4: Administrator Navigation Flow - Screen Flow Diagram

#### 3.1.2 Screen Descriptions

This section summarizes the user-facing screens of the platform and describes the primary purpose of each interface for its corresponding user role.

| # | Feature | Screen | Role | Description |
| --- | --- | --- | --- | --- |
| 1 | Public & Acquisition | Public Landing Page | Guest | Explores platform capabilities, value proposition, and access points for registration and sign-in. |
| 2 | Authentication | Account Registration | Guest | Creates a new account by selecting an initial role and providing email credentials. |
| 3 | Authentication | Email Verification Notice | Guest | Views verification dispatch status and requests a replacement verification link if needed. |
| 4 | Authentication | Account Login | Registered User | Authenticates user credentials to access the appropriate role-specific workspace dashboard. |
| 5 | Authentication | Forgot Password Request | Registered User | Submits a registered email address to initiate the account password recovery procedure. |
| 6 | Authentication | Password Reset Link Dispatched Notice | Registered User | Reviews confirmation that a password reset recovery link has been dispatched to their email. |
| 7 | Authentication | Set New Password | Registered User | Submits a replacement password using the verified link received via email. |
| 8 | Account Management | User Profile | Registered User | Reviews and edits personal profile information, contact details, and role metadata. |
| 9 | Account Management | Account Security & Password | Registered User | Manages account security settings, credential updates, and two-factor authentication. |
| 10 | Account Management | Change Password Modal | Registered User | Replaces the active account password by supplying the current password and confirming a new one. |
| 11 | Account Management | Two-Factor Authentication Setup Modal | Registered User | Configures two-factor authentication by scanning an authenticator QR code and entering a token. |
| 12 | Candidate Workspace | Candidate Dashboard | Candidate | Reviews active practice recommendations, recent interview sessions, and application statuses. |
| 13 | Target Role Profile | Role Profile Library | Candidate | Manages personal collection of saved, reviewed, and custom target Role Profiles. |
| 14 | Target Role Profile | Add Role Profile | Candidate | Submits a target Role Profile by pasting raw text or uploading a PDF document. |
| 15 | Target Role Profile | Review & Refine Extracted Role Profile | Candidate | Inspects AI-extracted technical competencies, adjusts seniority, and adds refinement notes. |
| 16 | Target Role Profile | Refinement Notes Panel | Candidate | Enters natural-language instructions to customize the technical focus of upcoming practice sessions. |
| 17 | Personal 3D Avatar | Personal 3D Avatar Studio | Candidate | Manages personal 3D avatars and launches the embedded creator experience. |
| 18 | Personal 3D Avatar | Avaturn Embedded Experience | Candidate | Captures reference photos and customizes personal 3D avatar features inside an embedded workspace. |
| 19 | Personal 3D Avatar | Personal Avatar Confirmation & Preview | Candidate | Previews newly converted personal 3D avatar and saves it to the personal practice library. |
| 20 | Interview Configuration | Configure Interview Session | Candidate | Configures interview execution parameters including 3D interviewer persona, voice, room, and difficulty. |
| 21 | Interview Simulation | Test Audio & Interview Readiness | Candidate | Tests microphone input, verifies audio output, and confirms device readiness before entering simulation. |
| 22 | Interview Simulation | Readiness Device Error Dialog | Candidate | Reviews troubleshooting guidance to resolve audio input or device permission issues. |
| 23 | Interview Simulation | Live 3D Interview Room | Candidate | Conducts an interactive spoken technical interview with an animated 3D virtual interviewer. |
| 24 | Interview Simulation | Interview Session Pause / Exit Modal | Candidate | Pauses an active interview session with options to resume dialogue or terminate early. |
| 25 | Interview Simulation | 2D Waveform Fallback View | Candidate | Continues spoken interview dialogue with an audio waveform interface when 3D rendering is unavailable. |
| 26 | Interview Evaluation | Interview Performance Report | Candidate | Reviews diagnostic interview performance scores, question critiques, and study recommendations. |
| 27 | Interview Evaluation | Question Feedback | Candidate | Reviews question-level feedback on the Candidate's interview responses. |
| 28 | Interview Evaluation | Improvement Recommendations | Candidate | Reviews personalized improvement recommendations derived from the completed interview result. |
| 29 | Interview Evaluation | Export Report Dialog | Candidate | Configures and downloads an exportable copy of the completed interview performance report. |
| 30 | Practice History | Interview History | Candidate | Browses and filters past mock interview sessions to track performance progress over time. |
| 31 | Job Board | Job Board (Browse Postings) | Candidate | Searches and filters approved employer job openings by technology stack and seniority level. |
| 32 | Job Board | Job Posting Detail | Candidate | Inspects employer job requirements, company interview settings, and application instructions. |
| 33 | Job Application | Job Application & CV Upload | Candidate | Submits a CV/resume and launches the required company-defined interview simulation. |
| 34 | Job Application | Application Submitted Confirmation | Candidate | Receives confirmation that the completed interview result and CV were submitted to the recruiter. |
| 35 | Job Application | My Applications Tracking | Candidate | Tracks submitted applications and their current status, such as pending, approved, or rejected. |
| 36 | Job Application | Application Dossier & Result Viewer | Candidate | Re-examines submitted application materials and the associated technical interview result. |
| 37 | Membership & Payment | Membership & Billing | Candidate | Checks active membership subscription status, billing renewal dates, and available plans. |
| 38 | Membership & Payment | Payment Gateway Checkout Redirect | Candidate | Completes electronic payment checkout on an external payment provider portal. |
| 39 | Membership & Payment | Unsubscribe Confirmation Dialog | Candidate | Confirms the cancellation of recurring candidate membership subscription renewal. |
| 40 | Membership & Payment | Payment Transaction History | Candidate | Reviews an immutable audit ledger of past subscription payment attempts and receipts. |
| 41 | Recruiter Workspace | Recruiter Dashboard | Recruiter | Reviews summary metrics of active job postings, incoming applicants, and pending reviews. |
| 42 | Job Posting Management | My Job Postings Management | Recruiter | Manages company job postings across approval, active, rejected, and archived statuses. |
| 43 | Job Posting Management | Archive Job Posting Dialog | Recruiter | Confirms archiving an inactive or filled company job posting to remove it from public search. |
| 44 | Job Posting Management | Create Job Posting | Recruiter | Drafts a new employer opening, reviews extracted skills, and assigns company interviewer settings. |
| 45 | Job Posting Management | AI Extraction Review & Confirmation | Recruiter | Reviews and edits structured technical competency tags extracted from raw Role Profile text. |
| 46 | Job Posting Management | Configure Company 3D Interviewer & Voice | Recruiter | Selects the company 3D interviewer model and voice profile that applicants must use. |
| 47 | Job Posting Management | Edit Job Posting | Recruiter | Updates requirements, employment details, or metadata for an existing company job opening. |
| 48 | Application Review | Received Applications List | Recruiter | Filters and manages candidate applications received for company job postings. |
| 49 | Application Review | Application Detail & Review | Recruiter | Inspects candidate profile, CV/resume, and attached Interview Result to make a hiring decision. |
| 50 | Application Review | Attached Interview Result Viewer | Recruiter | Examines the candidate's performance report, scores, and spoken dialogue transcript. |
| 51 | Application Review | Application Adjudication Dialog | Recruiter | Records a definitive binary Approve or Reject decision on an incoming candidate application. |
| 52 | Administration | Admin Governance Console | Administrator | Monitors platform operational metrics, pending moderation queues, and active interview sessions. |
| 53 | Account Governance | Account Governance (User List) | Administrator | Searches, filters, and inspects registered candidate and recruiter accounts. |
| 54 | Account Governance | Account Detail & Lock/Unlock | Administrator | Inspects detailed user account activity and applies or removes administrative security locks. |
| 55 | Content Moderation | Job Posting Moderation Queue | Administrator | Reviews recruiter job postings submitted for platform publication approval. |
| 56 | Content Moderation | Job Posting Review & Approval | Administrator | Inspects Role Profile requirements and interviewer configurations to approve or reject a posting. |
| 57 | Content Moderation | Moderation Decision Dialog | Administrator | Records an administrative approval or rejection decision with mandatory feedback notes. |
| 58 | Session Oversight | Interview Sessions Oversight | Administrator | Searches, filters, and monitors technical mock interview sessions across the platform. |
| 59 | Session Oversight | Interview Session Detail | Administrator | Reviews diagnostic execution metadata, connection stability flags, and turn statistics for a session. |
| 60 | Configuration | Interview Feature Configuration | Administrator | Configures platform-wide interview parameters, runtime duration limits, and feature toggles. |
| 61 | AI Calibration | AI Behaviour Management | Administrator | Curates system prompt templates and Question guidance rules governing conversational interviewers. |
| 62 | AI Calibration | Prompt Template Editor Drawer | Administrator | Edits and updates conversational AI prompt templates used during live interview simulations. |
| 63 | Evaluation Calibration | Evaluation Criteria Calibration | Administrator | Calibrates evaluation scoring rubrics, benchmark criteria, and competency weighting. |
| 64 | Evaluation Calibration | Rubric Template Editor Drawer | Administrator | Modifies technical rubric definitions and scoring criteria for competency evaluation. |
| 65 | Voice Profile Management | Voice Profile Catalog | Administrator | Curates the catalog of provider-sourced TTS voice personas available for interview sessions. |
| 66 | Voice Profile Management | Delete Voice Profile Dialog | Administrator | Confirms the deactivation or removal of obsolete voice profiles from the system catalog. |
| 67 | Voice Profile Management | Fetch Voice Profiles Modal | Administrator | Queries external TTS providers to discover and import newly available synthesized voice models. |
| 68 | Financial Governance | Payment Transactions Ledger | Administrator | Audits an immutable financial transaction ledger of platform membership payments. |
| 69 | Financial Governance | Revenue Report Generator | Administrator | Generates aggregated financial reports analyzing platform revenue over selected time periods. |
| 70 | Financial Governance | Update Membership Price Modal | Administrator | Configures and saves the active monetary subscription price for candidate memberships. |

#### 3.1.3 Screen Authorization

This matrix defines the screen access permissions assigned to Guest, Candidate, Recruiter, and Administrator roles.

| Screen | Guest | Candidate | Recruiter | Administrator |
| --- | --- | --- | --- | --- |
| Public Landing Page | X | X | X | X |
| Account Registration | X |  |  |  |
| Email Verification Notice | X |  |  |  |
| Account Login | X |  |  |  |
| Forgot Password Request | X |  |  |  |
| Password Reset Link Dispatched Notice | X |  |  |  |
| Set New Password | X |  |  |  |
| User Profile |  | X | X | X |
| Account Security & Password |  | X | X | X |
| Change Password Modal |  | X | X | X |
| Two-Factor Authentication Setup Modal |  | X | X | X |
| Candidate Dashboard |  | X |  |  |
| Role Profile Library |  | X |  |  |
| Add Role Profile |  | X |  |  |
| Review & Refine Extracted Role Profile |  | X |  |  |
| Refinement Notes Panel |  | X |  |  |
| Personal 3D Avatar Studio |  | X |  |  |
| Avaturn Embedded Experience |  | X |  |  |
| Personal Avatar Confirmation & Preview |  | X |  |  |
| Configure Interview Session |  | X |  |  |
| Test Audio & Interview Readiness |  | X |  |  |
| Readiness Device Error Dialog |  | X |  |  |
| Live 3D Interview Room |  | X |  |  |
| Interview Session Pause / Exit Modal |  | X |  |  |
| 2D Waveform Fallback View |  | X |  |  |
| Interview Performance Report |  | X |  |  |
| Question Feedback |  | X |  |  |
| Improvement Recommendations |  | X |  |  |
| Export Report Dialog |  | X |  |  |
| Interview History |  | X |  |  |
| Job Board (Browse Postings) |  | X |  |  |
| Job Posting Detail |  | X |  |  |
| Job Application & CV Upload |  | X |  |  |
| Application Submitted Confirmation |  | X |  |  |
| My Applications Tracking |  | X |  |  |
| Application Dossier & Result Viewer |  | X |  |  |
| Membership & Billing |  | X |  |  |
| Payment Gateway Checkout Redirect |  | X |  |  |
| Unsubscribe Confirmation Dialog |  | X |  |  |
| Payment Transaction History |  | X |  |  |
| Recruiter Dashboard |  |  | X |  |
| My Job Postings Management |  |  | X |  |
| Archive Job Posting Dialog |  |  | X |  |
| Create Job Posting |  |  | X |  |
| AI Extraction Review & Confirmation |  |  | X |  |
| Configure Company 3D Interviewer & Voice |  |  | X |  |
| Edit Job Posting |  |  | X |  |
| Received Applications List |  |  | X |  |
| Application Detail & Review |  |  | X |  |
| Attached Interview Result Viewer |  |  | X |  |
| Application Adjudication Dialog |  |  | X |  |
| Admin Governance Console |  |  |  | X |
| Account Governance (User List) |  |  |  | X |
| Account Detail & Lock/Unlock |  |  |  | X |
| Job Posting Moderation Queue |  |  |  | X |
| Job Posting Review & Approval |  |  |  | X |
| Moderation Decision Dialog |  |  |  | X |
| Interview Sessions Oversight |  |  |  | X |
| Interview Session Detail |  |  |  | X |
| Interview Feature Configuration |  |  |  | X |
| AI Behaviour Management |  |  |  | X |
| Prompt Template Editor Drawer |  |  |  | X |
| Evaluation Criteria Calibration |  |  |  | X |
| Rubric Template Editor Drawer |  |  |  | X |
| Voice Profile Catalog |  |  |  | X |
| Delete Voice Profile Dialog |  |  |  | X |
| Fetch Voice Profiles Modal |  |  |  | X |
| Payment Transactions Ledger |  |  |  | X |
| Revenue Report Generator |  |  |  | X |
| Update Membership Price Modal |  |  |  | X |

#### 3.1.4 Non-Screen Functions

This section defines the architectural background functions, processing pipelines, automated services, and scheduled tasks that operate across the platform without a dedicated user interface.

| ID | Function | Trigger | Processing Summary | Result |
| --- | --- | --- | --- | --- |
| NS-01 | Credential Verification & Session Resolution | User submits login credentials | Better Auth validates submitted email and password hash, verifies account active status, and resolves role authorization context. | Authenticated session token issued and user routed to role dashboard. |
| NS-02 | Role Profile Parsing & Technical Competency Extraction | Raw Role Profile text or PDF submitted | LLM semantic extraction parses text into normalized schema; deterministic rules validate categories and deduplicate skills. | Validated extracted competency payload delivered to review screen. |
| NS-03 | Autonomous Interview Blueprint Compilation | Candidate approves Role Profile and session configuration | System semantic planner synthesizes approved Role Profile tags, refinement notes, and difficulty parameters into structured assessment stages and rubrics. | Immutable internal assessment blueprint compiled; strictly hidden from candidate. |
| NS-04 | Runtime Question Orchestration | Candidate completes previous spoken response | LLM analyzes candidate's transcribed answer against interview context and blueprint milestones to determine the next conversational question. | Next runtime question text delivered to speech synthesis pipeline. |
| NS-05 | Real-Time Speech-to-Text Processing | Candidate speaks into microphone | Streaming audio chunks are processed via Voice Activity Detection (VAD) and transcribed into clean text by the STT provider. | Accurate turn transcript emitted to interview orchestrator. |
| NS-06 | Text-to-Speech Synthesis | Question / interviewer utterance text is ready for playback. | The selected TTS provider converts interviewer utterance text into synthesized speech audio using the configured Voice Profile. | Synthesized interviewer audio delivered to the interview runtime. |
| NS-07 | Lip-Sync & Viseme Processing | Synthesized interviewer audio playback begins. | The interview runtime derives and smooths viseme events from interviewer audio and maps them to supported facial morph targets on the active 3D avatar. | Synchronized mouth and facial animation rendered during interviewer speech. |
| NS-08 | Automated Turn & Competency Evaluation | Interview session concluded | Evaluates interview responses against the session evaluation criteria and relevant technical competencies to produce performance scores and qualitative feedback. | Performance Report created with scores, question feedback, and improvement recommendations. |
| NS-09 | Avaturn GLB-to-VRM Asset Conversion | Avaturn iframe completes customization | Backend asset conversion pipeline ingests Avaturn GLB export, normalizes humanoid bone rigging into standardized VRM, and persists asset. | Persisted Candidate-owned VRM avatar stored in personal studio library. |
| NS-10 | Job Application Assembly & Submission | Candidate finishes Job Posting interview | System links candidate CV/resume, application metadata, and resulting Interview Result into an application record with status PENDING. | Completed application dossier made available to the authoring recruiter. |
| NS-11 | Payment Webhook Verification & Subscription Activation | Gateway dispatches payment status webhook | Gateway webhook signature is cryptographically verified; database transaction logs immutable ledger entry and updates subscription to ACTIVE. | Candidate practice entitlements activated idempotently. |
| NS-12 | Disconnected Session Inactivity Cleanup | Session connection lost or abandoned | Automated system handler detects expired heartbeat or prolonged inactivity and gracefully terminates orphaned interview sessions. | Session resources released and incomplete session marked terminated. |
| NS-13 | Transactional Notification Dispatch | Domain events occur (registration, password recovery, decision) | Asynchronous email dispatcher formats and transmits verification tokens, password recovery links, and application status notices. | Outbound transactional emails delivered to recipient mailboxes. |
| NS-14 | Voice Profile Catalog Synchronization | Administrator triggers voice fetch | System queries external TTS provider APIs to discover available voice identifiers, languages, genders, and audio preview samples. | Newly available voice profiles ingested into platform governance catalog. |

#### 3.1.5 Entity Relationship Diagram (Not yet)

Figure 3.3.5: [Diagram Title] - Entity Relationship Diagram

### 3.2 Account & Access Management

This section defines the functional requirements for user registration, identity authentication, credential recovery, user profile management, credential security, and multi-factor authentication across all platform user roles.

#### 3.2.1 Platform Public Exploration & Value Proposition

Function trigger: A Guest accesses the platform root URL via a web browser.

Function description: This function renders the public marketing and platform introduction portal, showcasing the RoleCue value proposition, technical interview simulation capabilities, supported industry domains, and navigation paths for account registration and authentication.

Actor/roles: Guest.

Purpose: To introduce prospective candidates and recruiters to the platform's AI-driven technical interview features and facilitate user onboarding.

Interface: Web: Public Landing Page.

Data processing:

- Input data: public catalog highlights, feature overview assets.

- Output data: Rendered public landing view, product overview summaries, navigation links to registration and login.

Function details: The interface operates publicly without requiring prior authentication. It presents overview highlights regarding real-time 3D interviewer interaction, Role Profile analysis, automated rubric-based scoring, and recruiting capabilities.

Business rule: BR-04 (A user must be authenticated before accessing registered-user features; unauthenticated guests may only view public marketing content and entry points).

Normal case:

- The Guest navigates to the platform base URL.

- The system loads and displays the Public Landing Page with feature highlights, value propositions, and role-based onboarding calls to action.

- The Guest clicks the registration or login call to action to transition to the respective authentication interface.

Abnormal case:

- Network connectivity failure prevents assets from loading; the client renders an offline retry notice.

Screen layout: Screen Layout Reference: Public Landing Page. Visual layout to be produced during the dedicated UI design phase.

#### 3.2.2 User Registration & Role Selection

Function trigger: A Guest clicks the "Sign Up" or "Register" button on the Public Landing Page or login view.

Function description: This function captures account registration credentials, validates email uniqueness and password complexity, establishes the initial user identity record, and dispatches an email verification notice.

Actor/roles: Guest.

Purpose: To allow new candidates and recruiters to establish authenticated accounts with verified identities and defined roles.

Interface: Web: Account Registration, Email Verification Notice.

Data processing:

- Input data: Full name, email address, password, password confirmation, desired account role (Candidate or Recruiter).

- Output data: Newly created user account record with pending verification status, dispatched verification token, and confirmation screen.

Function details: Registration validates that the provided email is not already associated with an existing account. The system validates password strength according to platform security policy. Better Auth manages the underlying credential generation and token creation, while the interface transitions the user to the Email Verification Notice screen.

Business rule:

- BR-01 (An account must have a unique email address),

- BR-02 (An account password must be between 8 and 32 characters long),

- BR-03 (An account password must contain at least one lowercase letter, one uppercase letter, one number, and one special character).

Normal case:

- The Guest navigates to the Account Registration screen.

- The Guest inputs their full name, email address, password, password confirmation, and selects their role.

- The system validates that the email address is unique and the password complies with security rules.

- The system registers the account in a pending verification state and sends an email containing an activation link.

- The system redirects the user to the Email Verification Notice screen with instructions to check their inbox.

Abnormal case:

- Duplicate email address: The system informs the user that an account with this email already exists and offers a link to login or recover the password (BR-01).

- Password complexity violation: The system indicates the specific unmet requirements (length, case, numeric, or special character) and prevents submission (BR-02, BR-03).

- Confirmation password mismatch: The system flags the mismatch and prompts the user to re-enter matching passwords.

Screen layout: Screen Layout Reference: Account Registration, Email Verification Notice. Visual layout to be produced during the dedicated UI design phase.

#### 3.2.3 User Authentication & Session Resolution

Function trigger: A user submits login credentials on the Account Login screen, or clicks the "Sign Out" action from the authenticated navigation bar.

Function description: This function verifies user identity via email and password credentials, checks account status against governance restrictions, prompts for two-factor authentication if enabled, resolves an authenticated session, and terminates active sessions upon logout.

Actor/roles: Registered User (Candidate, Recruiter, Administrator).

Purpose: To authenticate valid users, establish role-based access to protected workspaces, and cleanly invalidate sessions upon departure.

Interface: Web: Account Login.

Data processing:

- Input data: Email address, password, optional two-factor one-time verification code (if 2FA is active).

- Output data: Authenticated user session, role-scoped routing redirect (Candidate Dashboard, Recruiter Dashboard, or Admin Governance Console), or invalidated session state.

Function details: Better Auth handles credential verification, session token generation, and secure session persistence. When an account has two-factor authentication enabled, the system enforces a secondary verification challenge before issuing the session. If an account is locked by platform administration, authentication is blocked immediately.

Business rule:

- BR-04 (A user must be authenticated before accessing registered-user features),

- BR-05 (A locked account must not be allowed to log in or access protected functions),

- BR-08 (When two-factor authentication is enabled for an account, authentication is not complete until the two-factor challenge is verified).

Normal case:

- The user navigates to the Account Login screen and enters their email and password.

- The system verifies that the credentials are valid and confirms the account is not locked (BR-05).

- (If 2FA is enabled) The system prompts for the two-factor authentication code and verifies it (BR-08).

- The system establishes an authenticated session (BR-04) and redirects the user to their respective role dashboard.

- (Upon Logout) The authenticated user clicks the Logout action; the system invalidates the session and redirects to the Public Landing Page.

Abnormal case:

- Invalid credentials: The system displays an authentication error without revealing whether the email or password was incorrect.

- Locked account: The system denies access and informs the user that the account has been suspended by platform administration (BR-05).

- Invalid 2FA code: The system notifies the user of an invalid verification code and permits retry within rate-limiting boundaries.

Screen layout: Screen Layout Reference: Account Login. Visual layout to be produced during the dedicated UI design phase.

#### 3.2.4 Forgot Password & Credential Recovery

Function trigger: An unauthenticated user clicks the "Forgot Password?" link on the Account Login screen.

Function description: This function coordinates the self-service credential recovery process by validating the registered email address, issuing a single-use time-limited reset token, and providing a secure interface to establish a new password compliant with platform complexity standards.

Actor/roles: Registered User.

Purpose: To allow users who have forgotten their credentials to regain secure access to their accounts without administrative intervention.

Interface: Web: Forgot Password Request, Password Reset Link Dispatched Notice, Set New Password.

Data processing:

- Input data: Registered email address, single-use reset token, new password, new password confirmation.

- Output data: Password reset notification email, verified reset authorization, updated password hash.

Function details: In accordance with canonical specifications, password reset does not form an independent Use Case but represents the completion flow of the Forgot Password capability. The recovery token expires after a predefined security duration and is invalidated immediately upon first use.

Business rule:

- BR-02 (An account password must be between 8 and 32 characters long),

- BR-03 (An account password must contain at least one lowercase letter, one uppercase letter, one number, and one special character),

- BR-06 (A user must verify their identity before resetting a forgotten password),

- BR-07 (A password reset token can only be used only once).

Normal case:

- The user navigates to the Forgot Password Request screen and enters their account email address.

- The system checks if the email exists in the registry and generates a cryptographically secure, single-use reset token (BR-06).

- The system dispatches an email containing the reset link and displays the Password Reset Link Dispatched Notice.

- The user clicks the link from their email and arrives at the Set New Password screen.

- The user enters a new password conforming to complexity requirements and confirms it.

- The system verifies token validity, consumes the token so it cannot be reused (BR-07), updates the password (BR-02, BR-03), and confirms success.

Abnormal case:

- Email not found: The system displays a generic confirmation message to prevent user enumeration attacks.

- Expired or previously consumed token: The system informs the user that the reset link is no longer valid (BR-07) and prompts them to request a new recovery link.

- New password does not meet complexity requirements: The system displays validation errors and requires correction.

Screen layout: Screen Layout Reference: Forgot Password Request, Password Reset Link Dispatched Notice, Set New Password. Visual layout to be produced during the dedicated UI design phase.

#### 3.2.5 Profile Inspection & Update

Function trigger: An authenticated user clicks on their user avatar or selects "Profile" from the top navigation header.

Function description: This function presents the user's personal identity and contact details, and enables self-service editing of editable profile attributes such as display name, headline, phone number, bio, and avatar portrait.

Actor/roles: Registered User (Candidate, Recruiter, Administrator).

Purpose: To allow users to maintain up-to-date personal and professional identity information across the platform.

Interface: Web: User Profile.

Data processing:

- Input data: Updated display name, phone number, professional title/headline, biographical summary, profile image upload.

- Output data: Refreshed user profile record, persisted profile image asset, updated display in the application shell.

Function details: Users can only view and update their own personal profile records. Read-only fields include account creation timestamp, verified email address (managed through dedicated security workflows), and assigned platform role.

Business rule: BR-04 (A user must be authenticated before accessing registered-user features).

Normal case:

- The user navigates to the User Profile screen (UC 5).

- The system displays current profile information, including name, email, role, and profile portrait.

- The user modifies editable fields (e.g., changes display name or uploads a new portrait) and clicks "Save Changes" (UC 6).

- The system validates the inputs, updates the profile in the user repository, and displays a success notification.

Abnormal case:

- Invalid file format or oversized avatar image: The system rejects the upload with an informative validation message.

- Missing mandatory field: The system flags required fields that have been cleared and prevents submission.

Screen layout: Screen Layout Reference: User Profile. Visual layout to be produced during the dedicated UI design phase.

#### 3.2.6 Credential Security & Password Modification

Function trigger: An authenticated user clicks the "Change Password" button within the Account Security & Password management settings.

Function description: This function enables authenticated users to proactively change their account password by verifying their existing current password and providing a new password meeting all complexity criteria.

Actor/roles: Registered User.

Purpose: To allow users to maintain account hygiene, satisfy security rotation policies, or mitigate potential credential compromise.

Interface: Web: Account Security & Password, Change Password Modal.

Data processing:

- Input data: Current password, new password, new password confirmation.

- Output data: Updated password credential hash, audit timestamp of password modification.

Function details: The system re-authenticates the user's current password before allowing the update. The new password cannot be identical to the current password and must comply strictly with length and character composition rules.

Business rule:

- BR-02 (An account password must be between 8 and 32 characters long),

- BR-03 (An account password must contain at least one lowercase letter, one uppercase letter, one number, and one special character),

- BR-04 (A user must be authenticated before accessing registered-user features).

Normal case:

- The user navigates to Account Security & Password and selects "Change Password".

- The Change Password Modal appears.

- The user inputs their current password, desired new password, and confirms the new password.

- The system validates the current password, verifies new password strength (BR-02, BR-03), and persists the new credential hash.

- The modal closes and a confirmation banner is displayed.

Abnormal case:

- Incorrect current password: The system rejects the change with an authentication failure message.

- New password matches current password: The system prompts the user to select a distinct new password.

- New password violates complexity requirements: The system highlights failing criteria.

Screen layout: Screen Layout Reference: Account Security & Password, Change Password Modal. Visual layout to be produced during the dedicated UI design phase.

#### 3.2.7 Two-Factor Authentication Management

Function trigger: An authenticated user clicks "Set Up 2FA" or "Manage 2FA" in the Account Security & Password interface.

Function description: This function manages the configuration of time-based one-time password (TOTP) two-factor authentication, generating a secret seed, rendering a QR code for authenticator application onboarding, and verifying a test code before activating multi-factor enforcement.

Actor/roles: Registered User.

Purpose: To provide enhanced account protection against unauthorized access through two-factor authentication.

Interface: Web: Account Security & Password, Two-Factor Authentication Setup Modal.

Data processing:

- Input data: TOTP secret registration request, 6-digit confirmation verification code.

- Output data: Rendered TOTP QR code, secret key display, 2FA status flag (Enabled/Disabled), backup recovery codes.

Function details: To prevent lockout, 2FA is not permanently activated until the user enters a valid 6-digit code generated from their newly paired authenticator application. Once active, all subsequent logins require passing the 2FA challenge.

Business rule:

- BR-04 (A user must be authenticated before accessing registered-user features),

- BR-08 (When two-factor authentication is enabled for an account, authentication is not complete until the two-factor challenge is verified).

Normal case:

- The user navigates to Account Security & Password and clicks "Enable Two-Factor Authentication".

- The Two-Factor Authentication Setup Modal opens, displaying a QR code and secret text key.

- The user scans the QR code with their TOTP authenticator application (e.g., Google Authenticator).

- The user inputs the 6-digit token displayed in their authenticator app and clicks "Verify and Enable".

- The system confirms code validity, marks 2FA as active on the user's account (BR-08), and presents one-time backup recovery codes.

Abnormal case:

- Invalid verification code: The system displays a mismatch error and instructs the user to check their device time synchronization and re-enter the code.

- Modal cancellation before verification: The unconfirmed 2FA configuration is discarded; 2FA remains disabled.

Screen layout: Screen Layout Reference: Account Security & Password, Two-Factor Authentication Setup Modal. Visual layout to be produced during the dedicated UI design phase.

### 3.3 Candidate Interview Practice Management

This section defines the functional requirements for candidate practice interview operations, encompassing target Role Profile ingestion and AI competency extraction, personal 3D avatar generation, simulation parameter configuration, hardware readiness testing, real-time 3D AI interview execution, session resumption, multi-dimensional diagnostic evaluation, and longitudinal history archiving.

#### 3.3.1 Target Role Profile Ingestion & AI Extraction

Function trigger: A Candidate clicks "Add Role Profile" or "Import Role Profile" from the Role Profile Library.

Function description: This function accepts raw Role Profile text or document uploads from the Candidate, validates the content, triggers an asynchronous AI extraction process to parse structured competency requirements, and stages the draft for Candidate review.

Actor/roles: Candidate.

Purpose: To ingest real-world job postings into the platform so that tailored technical interview simulations can be dynamically structured.

Interface: Web: Add Role Profile.

Data processing:

- Input data: Raw Role Profile text (pasted text) or uploaded Role Profile document (PDF), target job title.

- Output data: Validated ingestion payload, staged draft Role Profile record.

Function details: Candidates maintain complete private ownership over their imported Role Profiles. The ingestion module ensures the provided content contains sufficient textual depth for competency parsing before submitting it to the LLM extraction pipeline.

Business rule:

- BR-09 (Candidates can only access and manage their own Role Profile for practice),

- BR-10 (A Candidate must review and confirm the AI-extracted Role Profile before the system uses it to generate an Interview Blueprint),

- BR-13 (A Candidate Role Profile for Practice is private Candidate data and is distinct from a Recruiter Job Posting).

Normal case:

- The Candidate navigates to the Add Role Profile screen.

- The Candidate inputs a job title, and pastes the raw Role Profile text or uploads a Role Profile file.

- The Candidate submits the form for extraction.

- The system validates text content, invokes AI extraction to identify core requirements, tech stacks, and seniority levels, and automatically routes the Candidate to the Review & Refine Extracted Role Profile screen.

Abnormal case:

- Empty or insufficiently informative Role Profile text (under minimum length threshold): The system prompts the Candidate that the text is too brief to extract technical competencies.

- Unsupported file upload format: The system alerts the user and limits uploads to supported text/document formats.

Screen layout: Screen Layout Reference: Add Role Profile. Visual layout to be produced during the dedicated UI design phase.

#### 3.3.2 Review, Refine & Confirm Extracted Role Profile

Function trigger: The AI extraction completes, or the Candidate opens an existing unconfirmed Role Profile from their library.

Function description: This function allows the Candidate to inspect the structured competencies extracted by AI, adjust technical domains, add custom refinement notes (such as excluding specific libraries or emphasizing architectural concepts), and formally approve the finalized Role Profile for interview generation.

Actor/roles: Candidate.

Purpose: To ensure human verification of AI-extracted technical requirements and allow personalized customization before interview simulations are generated.

Interface: Web: Review & Refine Extracted Role Profile, Refinement Notes Panel.

Data processing:

- Input data: Candidate edits to job title, role level, core skills, responsibilities, optional refinement notes (exclusions/emphases).

- Output data: Approved Role Profile record with finalized competency taxonomy, internal Interview Blueprint readiness trigger.

Function details: Human review is mandatory. Once the Candidate clicks "Approve and Confirm", the Role Profile status transitions from Staged to Approved. System internal processes subsequently derive the internal Interview Blueprint (BR-11, BR-12) used by the interview simulator. Per ratified domain rules, the Interview Blueprint remains internal and hidden from the Candidate.

Business rule:

- BR-09 (Candidates can only access and manage their own Role Profile for practice),

- BR-10 (A Candidate must review and confirm the AI-extracted Role Profile before the system uses it to generate an Interview Blueprint),

- BR-11 (Interview Blueprint generation must use the approved Extracted Role Profile, interview configuration, and global Evaluation Criteria),

- BR-12 (The Interview Blueprint is an internal system artifact and must not be exposed to the Candidate as a visible screen, preview, or manual builder step),

- BR-13 (A Candidate Role Profile for Practice is private Candidate data and is distinct from a Recruiter Job Posting).

Normal case:

- The Candidate views the extracted job title, technical stack, core responsibilities, and competencies on the Review & Refine Extracted Role Profile screen.

- (Optional) The Candidate opens the Refinement Notes Panel and adds specific guidance (e.g., "Exclude Angular; focus on React and micro-frontends").

- The Candidate edits any extracted fields if necessary to match their practice goals.

- The Candidate clicks "Approve and Confirm" (BR-10).

- The system persists the confirmed Role Profile, triggers background preparation of the internal Interview Blueprint (BR-11, BR-12), and presents options to configure a practice session.

Abnormal case:

- Candidate cancels the review: The system retains the draft Role Profile in unconfirmed state; no internal blueprint is generated until approval is given.

- All competencies cleared: The system prevents approval if the competency taxonomy is completely emptied.

Screen layout: Screen Layout Reference: Review & Refine Extracted Role Profile, Refinement Notes Panel. Visual layout to be produced during the dedicated UI design phase.

#### 3.3.3 Role Profile Library Management

Function trigger: A Candidate navigates to the Role Profile Library from the main navigation sidebar.

Function description: This function provides a dedicated repository for Candidates to search, filter, inspect details of, and delete their privately imported Target Role Profiles.

Actor/roles: Candidate.

Purpose: To organize and manage the Candidate's collection of practice target vacancies over time.

Interface: Web: Role Profile Library.

Data processing:

- Input data: Search keywords (title, company, skills), status filter (Draft, Approved), Role Profile identifier for deletion.

- Output data: Filtered list of private Role Profiles, detailed view of Role Profile attributes, deletion confirmation.

Function details: Candidates can only access their own private Role Profiles. Deletion removes the Role Profile record from the library, but in accordance with data integrity rules (BR-14), all previously completed interview sessions and performance reports linked to that Role Profile remain fully intact and accessible in the Candidate's history.

Business rule:

- BR-09 (Candidates can only access and manage their own Role Profile for practice),

- BR-13 (A Candidate Role Profile for Practice is private Candidate data and is distinct from a Recruiter Job Posting),

- BR-14 (Deleting a saved Role Profile must not invalidate historical completed Interview Sessions or their attached Performance Reports).

Normal case:

- The Candidate accesses the Role Profile Library.

- The system renders the Candidate's saved Role Profiles with search and filtering controls (UC 23).

- The Candidate searches by keyword or filters by status.

- The Candidate clicks a Role Profile card to inspect its details (UC 24).

- (Optional) The Candidate clicks "Delete" on a Role Profile card and confirms the prompt (UC 25).

- The system removes the Role Profile from the active library while preserving any historical interview reports linked to it (BR-14).

Abnormal case:

- Unauthorized access attempt: The system enforces user-scoping; requests for Role Profiles belonging to other candidates are rejected (BR-09).

Screen layout: Screen Layout Reference: Role Profile Library. Visual layout to be produced during the dedicated UI design phase.

#### 3.3.4 Personal 3D Avatar Generation

Function trigger: A Candidate clicks "Create 3D Avatar" or "Generate Personal Avatar" within the Personal 3D Avatar Studio.

Function description: This function integrates an embedded Avaturn web experience allowing the Candidate to capture photos, preview and customize a personal 3D avatar, and hand off the generated GLB asset to RoleCue for conversion to VRM and private candidate storage.

Actor/roles: Candidate.

Purpose: To enable candidates to embody a realistic personal 3D avatar during interactive interview simulations.

Interface: Web: Personal 3D Avatar Studio, Avaturn Embedded Experience, Personal Avatar Confirmation & Preview.

Data processing:

- Input data: Captured user photo, user hairstyle/clothing selections within Avaturn iframe, generated GLB export payload.

- Output data: Processed and validated VRM avatar model, avatar metadata record, updated candidate avatar library.

Function details: As ratified in architectural decisions, the personal avatar flow utilizes the free embedded Avaturn iframe rather than a paid Pro API. Avaturn handles image capture, photo quality checks, facial reconstruction, and GLB export. When Avaturn completes generation, RoleCue receives the GLB file, converts it into a standard VRM avatar model with facial blendshapes, and binds it strictly to the owning Candidate. If conversion fails, the avatar is not made available.

Business rule:

- BR-18 (A Personal 3D Avatar generated from a Candidate's photo belongs to that Candidate and is private Candidate data),

- BR-53 (Photo capture, photo validation, avatar preview, customization, and GLB generation are handled by the embedded Avaturn experience),

- BR-54 (The Personal 3D Avatar generation flow must not depend on Avaturn Pro API orchestration),

- BR-55 (RoleCue may persist a newly generated Personal 3D Avatar only after receiving the completed GLB asset from the embedded Avaturn flow),

- BR-56 (If GLB-to-VRM conversion fails, the Personal 3D Avatar must not be marked as available for Candidate use),

- BR-57 (A Candidate-owned Personal 3D Avatar must only be accessible to its owning Candidate).

Normal case:

- The Candidate navigates to the Personal 3D Avatar Studio and clicks "Generate Avatar".

- The system loads the Avaturn Embedded Experience within a secure iframe (BR-53, BR-54).

- The Candidate follows Avaturn's instructions to take or upload a front-facing selfie.

- Avaturn reconstructs the 3D head mesh and allows the Candidate to select clothing and hairstyles.

- The Candidate confirms the avatar, and Avaturn exports the final GLB asset.

- RoleCue captures the GLB payload (BR-55), converts it to VRM format, verifies facial blendshapes, and saves it to the Candidate's profile (BR-18, BR-57).

- The system redirects to the Personal Avatar Confirmation & Preview screen where the Candidate inspects the interactive 3D model.

Abnormal case:

- Poor photo quality / face not recognized: Avaturn prompts the user within the iframe to re-capture under better lighting (BR-53).

- Conversion failure (corrupt GLB or invalid blendshapes): RoleCue detects the conversion failure (BR-56), discards the invalid asset, and notifies the Candidate to retry.

- Candidate closes the iframe before completing export: The session terminates cleanly without persisting an incomplete avatar.

Screen layout: Screen Layout Reference: Personal 3D Avatar Studio, Avaturn Embedded Experience, Personal Avatar Confirmation & Preview. Visual layout to be produced during the dedicated UI design phase.

#### 3.3.5 Interview Session Configuration & Preflight Inspection

Function trigger: A Candidate selects an approved Role Profile (or applies to a Recruiter Job Posting) and clicks "Start Interview" or "Configure Practice Session".

Function description: This function configures the interview runtime parameters—including 3D interviewer avatar selection, provider voice selection, virtual room environment, and difficulty tier—and creates the formal Interview Session entity.

Actor/roles: Candidate.

Purpose: To customize the simulation environment for personal practice or initialize the standardized interview environment for job applications.

Interface: Web: Candidate Dashboard, Configure Interview Session.

Data processing:

- Input data: Role Profile ID (or Job Posting ID), selected 3D interviewer model, selected Voice Profile, room/environment theme, interview difficulty.

- Output data: Initialized Interview Session record in "Configured" state, preflight routing parameters.

Function details: For Candidate Role Profile practice, the Candidate has freedom to choose any available 3D interviewer persona, provider voice, virtual room, and practice difficulty (BR-16, BR-17, BR-59). For Recruiter Job Postings, the company interviewer model and voice profile are pre-locked by the Recruiter and cannot be overridden by the Candidate (BR-47, BR-48). The Candidate can preview the selected 3D interviewer avatar in real time before launching. The system verifies that the underlying Role Profile is approved before creating the session (BR-15).

Business rule:

- BR-11 (Interview Blueprint generation must use the approved Extracted Role Profile, interview configuration, and global Evaluation Criteria),

- BR-12 (The Interview Blueprint is an internal system artifact),

- BR-15 (An Interview Session can only start only after the relevant Extracted Role Profile is approved and confirmed),

- BR-16 (A Candidate can select only Voice Profiles currently made available by the system),

- BR-17 (A Candidate can select only 3D interviewer avatars currently made available by the system),

- BR-59 (For an interview based on a Candidate's own Role Profile, the Candidate may choose any available interviewer persona, Voice Profile, room, and difficulty).

Normal case:

- The Candidate selects an approved Role Profile and clicks "Practice Interview".

- The system displays the Configure Interview Session screen.

- The Candidate selects an interviewer persona (previewing the 3D model and voice sample via UC 9), chooses a room theme, and sets difficulty (UC 13, BR-59).

- The Candidate clicks "Create Session" (UC 10).

- The system validates availability of the selected voice and avatar (BR-16, BR-17), creates the Interview Session record (BR-15), triggers background compilation of the internal blueprint (BR-11, BR-12), and routes the Candidate to the readiness check.

Abnormal case:

- Attempting to start an interview with an unconfirmed Role Profile: System blocks creation and redirects to review (BR-15).

- Selected voice profile deactivated or unavailable: System flags the item and prompts the Candidate to select an active voice profile.

Screen layout: Screen Layout Reference: Candidate Dashboard, Configure Interview Session. Visual layout to be produced during the dedicated UI design phase.

#### 3.3.6 Audio & Hardware Readiness Check

Function trigger: The Candidate proceeds from session configuration toward the live interview room.

Function description: This function performs a local preflight check of the Candidate's microphone, speaker/headphone output, and WebGL rendering capabilities, verifying hardware readiness before admitting the user into the real-time simulation.

Actor/roles: Candidate.

Purpose: To prevent technical disruptions during live interview simulations by ensuring audio capture, playback, and 3D rendering are functional.

Interface: Web: Test Audio & Interview Readiness, Readiness Device Error Dialog.

Data processing:

- Input data: Selected microphone device, speaker test playback trigger, user voice test sample, WebGL context status.

- Output data: Audio input level metering, audio loopback playback confirmation, hardware readiness verification flag.

Function details: The interface captures a brief voice snippet, plays it back to the Candidate to confirm auditory clarity, checks microphone input gain levels, and verifies WebGL GPU acceleration for 3D avatar rendering. If any hardware prerequisite fails, admission to the live session is held.

Business rule: BR-15 (An Interview Session can only start only after the relevant Extracted Role Profile is approved and confirmed, and prerequisite readiness checks are satisfied).

Normal case:

- The Candidate arrives at the Test Audio & Interview Readiness screen.

- The system requests browser microphone permissions; the Candidate grants access.

- The Candidate speaks into the microphone; the visual input meter responds dynamically.

- The Candidate clicks "Test Speaker"; the system plays an audio sample, and the Candidate confirms hearing it clearly.

- The system confirms WebGL 3D capability and enables the "Enter Interview Room" button.

Abnormal case:

- Microphone permission denied or no audio device found: The Readiness Device Error Dialog appears with instructions on granting browser permissions and connecting an audio input.

- WebGL unsupported or disabled: The system warns the Candidate and prepares the 2D Waveform Fallback View for lower-end devices.

Screen layout: Screen Layout Reference: Test Audio & Interview Readiness, Readiness Device Error Dialog. Visual layout to be produced during the dedicated UI design phase.

#### 3.3.7 Interactive 3D AI Interview Simulation

Function trigger: The Candidate passes the readiness preflight and clicks "Join Interview Room".

Function description: This function conducts the real-time technical interview simulation. It renders the 3D virtual interviewer avatar in the selected room environment, orchestrates spoken question delivery via text-to-speech with synchronized viseme lip-sync, captures Candidate speech via real-time speech-to-text, and allows the dynamic LLM runtime to evaluate answers and determine subsequent questions until session conclusion.

Actor/roles: Candidate, AI Virtual Interviewer (System).

Purpose: To simulate an authentic technical interview experience with visual and auditory realism, allowing candidates to practice under realistic conditions.

Interface: Web: Live 3D Interview Room, Interview Session Pause / Exit Modal, 2D Waveform Fallback View.

Data processing:

- Input data: Candidate live microphone stream, pause/exit user actions.

- Output data: Transcribed Candidate answer text, synthesized 3D interviewer speech audio, synchronized facial blendshape animation, dynamic question dialogue turns, completed transcript record.

Function details: The 3D interviewer avatar performs natural idle animations and viseme-driven lip-sync during speech. Candidate spoken answers are transcribed into text. At product level, the dialogue consists of generic Questions delivered sequentially (BR-58). The LLM runtime determines whether an answer is sufficient or requires further questioning before concluding the interview. If WebGL experiences GPU memory exhaustion or fails, the interface gracefully degrades to the 2D Waveform Fallback View without terminating the session.

Business rule:

- BR-15 (An Interview Session can only start only after the relevant Extracted Role Profile is approved and confirmed),

- BR-47 (A Candidate interviewing for a Recruiter Job Posting must use the 3D interviewer model specified by the Recruiter),

- BR-48 (A Candidate interviewing for a Recruiter Job Posting must use the Voice Profile specified by the Recruiter),

- BR-58 (An interview proceeds to evaluation when the interview engine determines that no further questions are required).

Normal case:

- The Candidate enters the Live 3D Interview Room (UC 15).

- The 3D virtual interviewer welcomes the Candidate and delivers the first Question using synthesized speech with lip-sync.

- The Candidate speaks their answer; the system captures audio and transcribes the speech (UC 16).

- The system runtime analyzes the response and determines the next question turn.

- Steps 2–4 repeat dynamically across relevant technical competencies.

- When the interview engine determines that all required topics have been covered (BR-58), the interviewer announces the conclusion of the interview.

- The system transitions the session to "Evaluating" status and automatically routes the Candidate to the performance evaluation screen.

Abnormal case:

- Candidate clicks "Pause / Exit": The Interview Session Pause / Exit Modal appears, allowing the Candidate to pause the session or exit cleanly.

- Hardware/WebGL crash: The system activates the 2D Waveform Fallback View, allowing the Candidate to continue the interview via audio only.

- Abrupt browser closure / disconnect: The session enters "Interrupted" state, awaiting resumption within the allowable timeout window (BR-19, BR-20).

Screen layout: Screen Layout Reference: Live 3D Interview Room, Interview Session Pause / Exit Modal, 2D Waveform Fallback View. Visual layout to be produced during the dedicated UI design phase.

#### 3.3.8 Active Interview Session Resumption & Cleanup

Function trigger: A Candidate re-opens an interrupted session from the Candidate Dashboard, or the background session handler detects an expired interrupted session.

Function description: This function coordinates the stateful recovery of interrupted interview sessions, restoring prior dialogue turns and current question progress if the Candidate reconnects within the active window, or terminates and cleans up abandoned sessions exceeding the timeout threshold.

Actor/roles: Candidate (for resumption), System Handler (for abandonment termination).

Purpose: To protect candidates from accidental disconnects while ensuring platform resources are cleaned up when sessions are abandoned.

Interface: Web: Candidate Dashboard, Live 3D Interview Room.

Data processing:

- Input data: Candidate reconnect request with session ID, or background cron trigger polling stale sessions.

- Output data: Restored live interview context and dialogue state, or finalized "Abandoned" session status with resource cleanup.

Function details: When a Candidate disconnects, the session state is preserved in an "Interrupted" status. The Candidate may resume the session from their dashboard as long as the session has not timed out (BR-19). If the Candidate remains disconnected for more than 15 minutes, the background System Handler automatically transitions the session to "Abandoned" status (BR-20, UC 57), releases allocated runtime resources, and closes the session.

Business rule:

- BR-19 (A Candidate can only resume an interrupted Interview Session only while that session remains in an active or resumable state),

- BR-20 (If a Candidate leaves or remains disconnected from an Interview Session for more than 15 minutes, the system must terminate the session as abandoned).

Normal case:

- (Resumption - UC 17) A disconnected Candidate returns to the platform and logs in.

- The Candidate Dashboard displays an active "Resume Interview" banner for the interrupted session.

- The Candidate clicks "Resume Interview" within the 15-minute window.

- The system validates the session state (BR-19), restores previous conversational turns, and reconnects the Candidate to the Live 3D Interview Room at the exact question where interruption occurred.

- (System Abandonment Termination - UC 57) An interrupted session exceeds 15 minutes of continuous disconnection.

- The background System Handler identifies the stale session, marks it as "Abandoned" (BR-20), invalidates the live runtime token, and records the abandonment event.

Abnormal case:

- Candidate attempts to resume after 15 minutes: The system informs the Candidate that the session has expired and cannot be resumed; the Candidate must initiate a new practice session (BR-20).

Screen layout: Screen Layout Reference: Candidate Dashboard, Live 3D Interview Room. Visual layout to be produced during the dedicated UI design phase.

#### 3.3.9 Interview Performance Evaluation & Diagnostics

Function trigger: An interview session finishes, or a Candidate selects a completed session from their Interview History.

Function description: This function presents the multi-dimensional diagnostic evaluation generated for a completed interview, displaying overall and competency-level scores, turn-by-turn question critiques with suggested question-level evaluation, and prioritized improvement recommendations.

Actor/roles: Candidate.

Purpose: To provide candidates with detailed actionable feedback and quantitative performance insights to accelerate skill development.

Interface: Web: Interview Performance Report, Question Feedback, Improvement Recommendations.

Data processing:

- Input data: Completed interview session transcript, session evaluation criteria, internal blueprint mapping.

- Output data: Overall score, competency breakdown scores (e.g., technical depth, problem-solving, communication), question-by-question feedback with question-level evaluation, personalized learning recommendations.

Function details: Upon session completion, the automated evaluation pipeline analyzes Candidate transcripts against the session rubric. The resulting report consists of three dedicated diagnostic facets: high-level performance scoring, granular question feedback (critiquing individual candidate responses and offering question-level evaluation), and personalized improvement recommendations pointing to specific learning resources and practice areas.

Business rule:

- BR-21 (Question-level feedback must be associated with the Interview Session in which the candidate answered),

- BR-22 (Performance Scores and Improvement Recommendations must be generated from the recorded responses and evaluation criteria of that specific session),

- BR-24 (Evaluation of a completed Interview Session must remain associated with the Blueprint and criteria active when the session was created).

Normal case:

- Following interview completion, the system transitions to the Interview Performance Report screen.

- The Candidate inspects their overall score, radar competency breakdown, and performance summary (UC 19, BR-22).

- The Candidate switches to the Question Feedback tab/view to review individual turn critiques, strengths, weaknesses, and question-level evaluation (UC 18, BR-21).

- The Candidate navigates to the Improvement Recommendations tab/view to inspect prioritized learning action items (UC 20, BR-22).

Abnormal case:

- Evaluation pipeline still processing: The system displays a progress indicator and refreshes automatically when results are finalized.

Screen layout: Screen Layout Reference: Interview Performance Report, Question Feedback, Improvement Recommendations. Visual layout to be produced during the dedicated UI design phase.

#### 3.3.10 Interview History Archive & Result Export

Function trigger: A Candidate navigates to "Interview History" or clicks "Export Report" on an Interview Performance Report.

Function description: This function provides a searchable chronological archive of all historical interview sessions completed by the Candidate, and allows exporting individual session results into downloadable standalone formats (e.g., PDF) for offline review or sharing.

Actor/roles: Candidate.

Purpose: To track longitudinal interview performance progress and provide portable, downloadable records of interview evaluations.

Interface: Web: Interview History, Export Report Dialog.

Data processing:

- Input data: Search keywords, date range filters, score threshold filters, Role Profile/Job Posting filter, export options (format, include transcript flag).

- Output data: Filtered list of historical interview session cards, compiled downloadable performance export document (PDF).

Function details: The Interview History screen displays all completed, evaluated, and abandoned sessions belonging to the Candidate. The export dialog compiles the performance score breakdown, feedback highlights, and question transcripts into an official branded document artifact.

Business rule: BR-23 (An exported Interview Session Result must correspond to the selected stored session and reflect the exact stored scores and feedback without dynamic alteration).

Normal case:

- The Candidate navigates to the Interview History screen.

- The system renders past interview sessions with completion dates, target titles, and overall scores (UC 21).

- The Candidate filters records by date or target company.

- The Candidate selects a session and clicks "Export Report".

- The Export Report Dialog appears; the Candidate selects export options (e.g., PDF format with question feedback included).

- The system generates the export document and triggers a client-side file download (UC 22, BR-23).

Abnormal case:

- Export generation timeout: If the report compilation encounters a transient error, the system offers an immediate retry action.

Screen layout: Screen Layout Reference: Interview History, Export Report Dialog. Visual layout to be produced during the dedicated UI design phase.

### 3.4 Recruitment & Application Management

This section defines the functional requirements for corporate recruitment and candidate job applications, covering job posting creation with mandatory 3D interviewer configuration, recruiter posting administration, candidate vacancy discovery, application submission with integrated interview gateway, candidate application tracking, recruiter application screening, and binary adjudication.

#### 3.4.1 Recruiter Job Posting Creation & AI Configuration

Function trigger: A Recruiter clicks "Create Job Posting" from the Recruiter Dashboard or My Job Postings Management screen.

Function description: This function facilitates authoring a new corporate job opening, utilizing AI extraction from raw Role Profile text to parse requirements, and configuring mandatory interview parameters including the company's designated 3D virtual interviewer persona and Voice Profile before submitting for platform moderation.

Actor/roles: Recruiter.

Purpose: To establish standardized corporate job openings with mandatory AI interview criteria tailored to company hiring standards.

Interface: Web: Create Job Posting, AI Extraction Review & Confirmation, Configure Company 3D Interviewer & Voice.

Data processing:

- Input data: Job opening title, department, employment type, location, raw Role Profile text, confirmed competency taxonomy, selected company 3D interviewer avatar, selected provider Voice Profile.

- Output data: Staged corporate Job Posting record with "Pending Moderation" status, configured interview specifications.

Function details: The Recruiter enters raw Role Profile details, which the AI extraction service parses into structured competencies. The Recruiter reviews and confirms the extracted data (BR-44). Next, the Recruiter selects the specific 3D interviewer avatar and Voice Profile that will conduct all candidate screening interviews for this role (BR-45). Upon final submission, the posting is placed in the moderation queue for Administrator approval (BR-46).

Business rule:

- BR-44 (A Recruiter must review and confirm the extracted Job Posting information before submitting it for moderation),

- BR-45 (A Recruiter must select an available company 3D interviewer model and an available Voice Profile for a Job Posting before submitting it for moderation),

- BR-46 (A Job Posting must not be publicly available while its moderation status is pending or rejected).

Normal case:

- The Recruiter navigates to the Create Job Posting screen and inputs role details and raw Role Profile text.

- The system performs AI extraction and routes the Recruiter to the AI Extraction Review & Confirmation screen.

- The Recruiter reviews and approves the extracted skills, responsibilities, and qualifications (BR-44).

- On the Configure Company 3D Interviewer & Voice screen, the Recruiter selects the designated company interviewer avatar and Voice Profile (BR-45).

- The Recruiter clicks "Submit for Approval".

- The system records the Job Posting in "Pending Moderation" status and submits it to the platform governance moderation queue (BR-46).

Abnormal case:

- Submission without selecting interviewer avatar or voice: The system prevents submission and highlights missing selections (BR-45).

- Missing mandatory job details: The system validates required text fields before extraction.

Screen layout: Screen Layout Reference: Create Job Posting, AI Extraction Review & Confirmation, Configure Company 3D Interviewer & Voice. Visual layout to be produced during the dedicated UI design phase.

#### 3.4.2 Recruiter Job Posting Administration

Function trigger: A Recruiter navigates to "My Job Postings" from the navigation header or selects an action on a specific posting.

Function description: This function provides administrative management of the Recruiter's owned job postings, allowing searching, filtering by publication status, viewing details, updating posting content, and archiving inactive vacancies.

Actor/roles: Recruiter.

Purpose: To maintain and manage the lifecycle of corporate job vacancies published by the recruiting organization.

Interface: Web: Recruiter Dashboard, My Job Postings Management, Edit Job Posting, Archive Job Posting Dialog.

Data processing:

- Input data: Filter criteria (Status: Pending, Approved, Archived; Date), search query, modified posting fields, archive confirmation.

- Output data: Filtered list of owned job postings, detailed posting record, updated posting state, archived status timestamp.

Function details: Recruiters are strictly restricted to managing job postings owned by their account (BR-29, BR-30, BR-31). When a posting is archived, it is immediately withdrawn from the public Job Board, preventing new candidate applications (BR-32), while all existing received applications and attached interview results remain accessible for historical review.

Business rule:

- BR-29 (A Recruiter can only view Job Postings they own within recruiter-management functions),

- BR-30 (A Recruiter can only update Job Postings they own),

- BR-31 (A Recruiter can only archive Job Postings they own),

- BR-32 (Candidates must not be allowed to apply to archived Job Postings).

Normal case:

- The Recruiter opens the My Job Postings Management screen.

- The system lists all postings owned by the Recruiter with active application counts and status badges (UC 33, UC 35, BR-29).

- The Recruiter selects a posting and clicks "Edit" to modify vacancy details on the Edit Job Posting screen (UC 36, BR-30).

- The Recruiter saves changes; the system updates the posting record.

- (Optional) The Recruiter selects "Archive", confirms the Archive Job Posting Dialog prompt, and the system transitions the posting to "Archived" status (UC 37, BR-31, BR-32).

Abnormal case:

- Attempt to edit or archive a posting owned by another user: Access is forbidden with an authorization violation error (BR-29, BR-30, BR-31).

Screen layout: Screen Layout Reference: Recruiter Dashboard, My Job Postings Management, Edit Job Posting, Archive Job Posting Dialog. Visual layout to be produced during the dedicated UI design phase.

#### 3.4.3 Candidate Job Board Discovery & Vacancy Inspection

Function trigger: A Candidate navigates to the "Job Board" from the top navigation bar.

Function description: This function enables candidates to browse, search, and filter approved and active corporate job vacancies, and view comprehensive job details, company descriptions, and interview requirements.

Actor/roles: Candidate.

Purpose: To discover verified employment opportunities and understand mandatory screening interview parameters before applying.

Interface: Web: Job Board (Browse Postings), Job Posting Detail.

Data processing:

- Input data: Search keywords (job title, skill tags, company), department/location filters, selected Job Posting ID.

- Output data: Filtered grid of active corporate job postings, comprehensive Job Posting Detail view.

Function details: The Job Board only exposes Job Postings that have received formal Administrator moderation approval and remain in active status (BR-33, BR-46). Archived or pending postings are excluded from search results. The detailed view displays role requirements, company info, and informs the Candidate that a standardized AI screening interview is required upon submission.

Business rule:

- BR-32 (Candidates must not be allowed to apply to archived Job Postings),

- BR-33 (Only approved and active Job Postings can be publicly available for Candidate applications),

- BR-46 (A Job Posting must not be publicly available while its moderation status is pending or rejected).

Normal case:

- The Candidate navigates to the Job Board (Browse Postings) screen.

- The system queries and displays approved and active job postings (UC 26, UC 27, BR-33).

- The Candidate filters by keyword or skill tag.

- The Candidate clicks a job card to open the Job Posting Detail screen (UC 28).

- The system displays full vacancy responsibilities, requirements, and mandatory interview prerequisites.

Abnormal case:

- Candidate navigates via direct URL to an archived or pending posting: The system prevents viewing and displays an "Opportunity Unavailable" notice (BR-32, BR-33, BR-46).

Screen layout: Screen Layout Reference: Job Board (Browse Postings), Job Posting Detail. Visual layout to be produced during the dedicated UI design phase.

#### 3.4.4 Job Application Submission & Mandatory Interview Gateway

Function trigger: A Candidate clicks "Apply Now" on the Job Posting Detail screen.

Function description: This function manages the multi-step job application process: capturing the Candidate's CV/resume, verifying application uniqueness, launching the mandatory company-configured AI technical interview, and attaching the finalized interview result directly to the application dossier upon completion.

Actor/roles: Candidate.

Purpose: To provide an objective screening gateway where candidate resumes are paired with standardized AI interview assessments for recruiter review.

Interface: Web: Job Posting Detail, Job Application & CV Upload, Application Submitted Confirmation, Configure Interview Session, Live 3D Interview Room.

Data processing:

- Input data: Job Posting ID, uploaded CV document (PDF), contact details, screening interview responses.

- Output data: Staged application record, initialized company interview session, completed application dossier with attached Interview Result.

Function details: A Candidate may submit at most one application per Job Posting (BR-25). Uploading a CV is mandatory before proceeding (BR-49). In contrast to practice interviews, the Candidate cannot alter the interviewer avatar or voice; the interview automatically enforces the Recruiter's designated persona and voice (BR-47, BR-48). The application is held in a "Pending Interview" state and is not released to the Recruiter until the interview is completed (BR-50). Upon conclusion, the system automatically links the evaluation report to the application (BR-51, BR-52).

Business rule:

- BR-25 (A Candidate can only submit at most one Application for the same Job Posting),

- BR-26 (A Candidate must provide all required Application information before submitting an Application),

- BR-47 (A Candidate interviewing for a Recruiter Job Posting must use the 3D interviewer model specified by the Recruiter),

- BR-48 (A Candidate interviewing for a Recruiter Job Posting must use the Voice Profile specified by the Recruiter),

- BR-49 (A Candidate must upload the required CV or resume information before proceeding to the required interview),

- BR-50 (A completed Application must not be made available to the Recruiter until the Candidate finishes the required interview),

- BR-51 (The Interview Result attached to an Application must belong to the same Candidate and correspond to the required Job Posting interview),

- BR-52 (When the required interview is completed, the system must attach its Interview Result to the pending Application).

Normal case:

- The Candidate clicks "Apply Now" on an active Job Posting Detail screen.

- The system displays the Job Application & CV Upload screen.

- The Candidate uploads their CV, fills required contact fields (BR-26, BR-49), and submits.

- The system verifies no prior application exists for this posting from this Candidate (BR-25), stages the application, and transitions directly to the company-configured interview gateway.

- The interview launches using the Recruiter's mandatory 3D avatar and Voice Profile (BR-47, BR-48).

- The Candidate completes the live interview simulation.

- Upon interview completion, the evaluation engine scores the session and automatically attaches the Interview Result to the application (BR-51, BR-52).

- The system updates the application status to "Submitted" (making it available to the Recruiter per BR-50) and renders the Application Submitted Confirmation screen.

Abnormal case:

- Duplicate application: If the Candidate has already applied to this posting, the system alerts the Candidate (BR-25) and prevents re-submission.

- Candidate abandons the interview before completion: The application remains in "Incomplete / Pending Interview" state and is hidden from the Recruiter (BR-50).

Screen layout: Screen Layout Reference: Job Posting Detail, Job Application & CV Upload, Application Submitted Confirmation, Configure Interview Session, Live 3D Interview Room. Visual layout to be produced during the dedicated UI design phase.

#### 3.4.5 Candidate Application Tracking & Dossier Viewer

Function trigger: A Candidate selects "My Applications" from the user navigation menu.

Function description: This function allows candidates to track the status of all submitted job applications (e.g., Pending Review, Approved, Rejected) and inspect their submitted application dossier, including their uploaded CV and attached interview performance summary.

Actor/roles: Candidate.

Purpose: To provide transparency regarding application progress and allow candidates to review their submitted materials.

Interface: Web: My Applications Tracking, Application Dossier & Result Viewer.

Data processing:

- Input data: Candidate ID, selected Application ID.

- Output data: List of submitted applications with status badges, detailed application dossier view including attached interview evaluation.

Function details: Candidates can only view their own applications (BR-27). The interface avoids multi-stage pipeline jargon, presenting clear binary lifecycle statuses (Pending, Approved, or Rejected). Candidates can inspect their attached interview score to understand how they performed on the screening assessment.

Business rule: BR-27 (A Candidate can only view their own submitted Application details and statuses).

Normal case:

- The Candidate navigates to the My Applications Tracking screen.

- The system lists all applications submitted by the Candidate along with job titles, companies, submission dates, and current statuses (UC 31, BR-27).

- The Candidate clicks an application to view details.

- The Application Dossier & Result Viewer screen opens, displaying the uploaded CV, submission timestamp, and the attached Interview Result summary (UC 30).

Abnormal case:

- Unauthorized URL access to another candidate's application: Access is forbidden with a permission error (BR-27).

Screen layout: Screen Layout Reference: My Applications Tracking, Application Dossier & Result Viewer. Visual layout to be produced during the dedicated UI design phase.

#### 3.4.6 Recruiter Application Screening & Attached Result Inspection

Function trigger: A Recruiter navigates to "Received Applications" or selects an application from My Job Postings.

Function description: This function allows recruiters to search, filter, and inspect completed candidate applications submitted to their owned job postings, providing access to candidate CVs and the attached standardized AI interview results.

Actor/roles: Recruiter.

Purpose: To enable recruiters to screen applicants efficiently using objective AI interview scores alongside traditional resumes.

Interface: Web: Received Applications List, Application Detail & Review, Attached Interview Result Viewer.

Data processing:

- Input data: Job Posting filter, candidate name search, score threshold filter, selected Application ID.

- Output data: Filtered list of candidate applications, detailed candidate dossier, rendered attached interview report.

Function details: Recruiters are strictly limited to reviewing applications submitted to job postings owned by their account (BR-28). Applications whose mandatory interviews were abandoned or remain incomplete are excluded from the list (BR-50). The Recruiter can inspect the full candidate CV and view the attached Interview Result, including competency scores and turn-by-turn critiques (BR-51).

Business rule:

- BR-28 (A Recruiter can only view Applications when they were submitted to Job Postings owned by that Recruiter),

- BR-50 (A completed Application must not be made available to the Recruiter until the Candidate finishes the required interview),

- BR-51 (The Interview Result attached to an Application must belong to the same Candidate and correspond to the required Job Posting interview).

Normal case:

- The Recruiter navigates to the Received Applications List screen.

- The system renders submitted applications for the Recruiter's postings, displaying candidate names, application dates, and overall interview scores (UC 38, BR-28, BR-50).

- The Recruiter filters by job opening or minimum interview score.

- The Recruiter clicks an applicant row to open Application Detail & Review (UC 39).

- The Recruiter reviews the Candidate's CV and opens the Attached Interview Result Viewer to inspect detailed performance metrics (BR-51).

Abnormal case:

- Attempt to view an application for another company's posting: The system rejects the request with an access denial (BR-28).

Screen layout: Screen Layout Reference: Received Applications List, Application Detail & Review, Attached Interview Result Viewer. Visual layout to be produced during the dedicated UI design phase.

#### 3.4.7 Recruiter Definitive Binary Adjudication

Function trigger: A Recruiter clicks "Approve" or "Reject" within the Application Detail & Review interface.

Function description: This function records the Recruiter's definitive hiring decision on a completed candidate application, updating the application status to Approved or Rejected and capturing optional decision feedback.

Actor/roles: Recruiter.

Purpose: To conclude the screening review process with a clear, definitive adjudication.

Interface: Web: Application Detail & Review, Application Adjudication Dialog.

Data processing:

- Input data: Application ID, decision action (Approve or Reject), optional recruiter decision notes.

- Output data: Updated application status (Approved / Rejected), adjudication timestamp, notification event dispatched to the Candidate.

Function details: In strict accordance with platform scope, recruitment adjudication is binary: Approve or Reject. Complex multi-stage applicant tracking (such as scheduling multi-round live interviews, offer letters, or onboarding workflows) is excluded. The decision updates the application status visible to the Candidate and seals the application record.

Business rule: BR-34 (A Recruiter can only approve or reject Applications submitted to Job Postings owned by that Recruiter).

Normal case:

- While reviewing an application on the Application Detail & Review screen, the Recruiter decides on the applicant.

- The Recruiter clicks "Approve" or "Reject".

- The Application Adjudication Dialog prompts for confirmation and optional notes.

- The Recruiter confirms the decision.

- The system records the status as "Approved" or "Rejected" (BR-34), logs the adjudication timestamp, updates the Candidate's tracking dashboard, and locks the application.

Abnormal case:

- Attempt to adjudicate an application belonging to an unowned job posting: Request is rejected (BR-34).

- Attempting to re-adjudicate an already finalized application: System indicates the application status is final.

Screen layout: Screen Layout Reference: Application Detail & Review, Application Adjudication Dialog. Visual layout to be produced during the dedicated UI design phase.

### 3.5 Platform Administration & Governance

This section defines the administrative functions governing platform integrity, security, and quality, encompassing global user account oversight and locking, job posting content moderation, platform-wide interview session audit tracking, AI behavior prompt configuration, evaluation rubric calibration, and provider voice profile catalog curation.

#### 3.5.1 User Account Governance & Security Locking

Function trigger: An Administrator navigates to the Account Governance section of the Admin Governance Console.

Function description: This function provides administrative oversight of all registered platform accounts across roles (Candidate, Recruiter, Administrator), enabling filtering by status and role, inspection of account details, and execution of security administrative actions to lock or unlock accounts.

Actor/roles: Administrator.

Purpose: To enforce platform terms of service, protect system security, and suspend compromised or malicious accounts.

Interface: Web: Admin Governance Console, Account Governance (User List), Account Detail & Lock/Unlock.

Data processing:

- Input data: Account filter criteria (role, status, registration date), search keyword (name, email), target Account ID, lock/unlock command with administrative reason.

- Output data: Filtered list of registered user accounts, detailed account dossier, updated account status flag (Active / Locked), security audit log entry.

Function details: Only users holding the Administrator role can access this capability (BR-35). When an account is locked, Better Auth session resolution immediately rejects any subsequent authentication attempts, and active sessions are terminated (BR-05). Administrators can subsequently unlock an account after verification.

Business rule:

- BR-05 (A locked account must not be allowed to log in or access protected functions),

- BR-35 (Only an Administrator can lock or unlock another user's account).

Normal case:

- The Administrator accesses the Admin Governance Console and opens Account Governance (User List).

- The system renders the registered accounts table with search, role filters, and status indicators (UC 41).

- The Administrator selects an account and navigates to Account Detail & Lock/Unlock.

- The Administrator clicks "Lock Account", enters a mandatory administrative rationale, and confirms.

- The system updates the account status to "Locked" (BR-05, BR-35), terminates active sessions, and logs the security audit event.

Abnormal case:

- Non-admin access attempt: The system enforces strict role-based access control and denies entry.

- Administrator attempts to lock their own active administrator account: The system prohibits self-lockout.

Screen layout: Screen Layout Reference: Admin Governance Console, Account Governance (User List), Account Detail & Lock/Unlock. Visual layout to be produced during the dedicated UI design phase.

#### 3.5.2 Job Posting Moderation & Platform Adjudication

Function trigger: An Administrator navigates to the Job Posting Moderation Queue.

Function description: This function provides content moderation oversight for recruiter-submitted job openings, allowing administrators to inspect vacancy details, AI competency models, and company interviewer configurations, and record formal approval or rejection decisions before publication.

Actor/roles: Administrator.

Purpose: To verify that all job openings published on the platform meet professional quality, compliance, and non-discrimination standards.

Interface: Web: Job Posting Moderation Queue, Job Posting Review & Approval, Moderation Decision Dialog.

Data processing:

- Input data: Moderation status filter (Pending, Approved, Rejected), Job Posting ID, moderation decision (Approve/Reject), feedback notes.

- Output data: Filtered moderation queue, comprehensive vacancy review view, updated Job Posting publication status, moderation notification to Recruiter.

Function details: When a Recruiter submits a job opening, it enters the queue in "Pending Moderation" status. The posting cannot be viewed by candidates or applied to until an Administrator approves it (BR-36, BR-46). If rejected, the Administrator may provide explanatory feedback notes, allowing the Recruiter to revise and re-submit.

Business rule:

- BR-36 (Only an Administrator can approve or reject Job Postings for platform moderation),

- BR-46 (A Job Posting must not be publicly available while its moderation status is pending or rejected).

Normal case:

- The Administrator opens the Job Posting Moderation Queue.

- The system displays pending recruiter job submissions (UC 43).

- The Administrator clicks a submission to open the Job Posting Review & Approval screen.

- The Administrator reviews the Role Profile text, competency taxonomy, and selected interviewer avatar/voice.

- The Administrator clicks "Approve", opens the Moderation Decision Dialog, and confirms (UC 44).

- The system marks the posting as "Approved" (BR-36), publishes it to the Candidate Job Board (BR-46), and notifies the Recruiter.

Abnormal case:

- Rejection: The Administrator may enter optional explanatory notes before confirming rejection.

Screen layout: Screen Layout Reference: Job Posting Moderation Queue, Job Posting Review & Approval, Moderation Decision Dialog. Visual layout to be produced during the dedicated UI design phase.

#### 3.5.3 Platform Interview Session Governance & Audit

Function trigger: An Administrator navigates to "Interview Sessions Oversight" within the governance console.

Function description: This function provides platform-wide audit visibility into all historical and active interview sessions across all users, enabling searching, filtering by date and outcome, and inspecting full session execution details including transcript turns and rubric evaluations.

Actor/roles: Administrator.

Purpose: To monitor platform simulation quality, investigate technical or scoring anomalies, and audit system integrity.

Interface: Web: Interview Sessions Oversight, Interview Session Detail.

Data processing:

- Input data: Filter criteria (User ID, date range, session state: Completed/Abandoned/Evaluating, overall score range), selected Session ID.

- Output data: Filtered list of platform interview sessions, comprehensive session audit dossier (blueprint reference, timestamps, transcript turns, score vectors).

Function details: Administrators possess read-only audit access across all candidate practice sessions and recruitment screening sessions. The audit view binds the session to the exact internal Blueprint and evaluation criteria version active at session execution time (BR-24).

Business rule: BR-24 (Evaluation of a completed Interview Session must remain associated with the Blueprint and criteria active when the session was created).

Normal case:

- The Administrator navigates to Interview Sessions Oversight.

- The system renders the global interview sessions ledger with comprehensive search and filtering controls (UC 50).

- The Administrator filters by date range or session status.

- The Administrator clicks a session row to inspect its full execution dossier on the Interview Session Detail screen (UC 51).

- The system displays dialogue transcripts, turn timings, avatar and voice metadata, and evaluation scoring breakdowns (BR-24).

Abnormal case:

- Session ID not found: System returns an error and redirects to the sessions list.

Screen layout: Screen Layout Reference: Interview Sessions Oversight, Interview Session Detail. Visual layout to be produced during the dedicated UI design phase.

#### 3.5.4 AI Behaviour & Evaluation Criteria Calibration

Function trigger: An Administrator navigates to "AI Behaviour Management" or "Evaluation Criteria Calibration" within the Interview Feature Configuration module.

Function description: This function enables administrators to calibrate global AI interviewer behavioral prompts, configure interview dialogue constraints, and edit the global evaluation rubrics and scoring weights used to assess candidate technical competencies.

Actor/roles: Administrator.

Purpose: To fine-tune the conversational realism of the AI interviewer and maintain rigorous, standardized competency assessment rubrics across the platform.

Interface: Web: Interview Feature Configuration, AI Behaviour Management, Prompt Template Editor Drawer, Evaluation Criteria Calibration, Rubric Template Editor Drawer.

Data processing:

- Input data: Global behavioral prompt templates, dialogue turn limits, pacing parameters, evaluation rubric dimensions, scoring weight distributions.

- Output data: Versioned prompt template configurations, updated global evaluation rubric definitions, calibration audit log.

Function details: Only Administrators can modify evaluation rubrics and AI behavior prompts (BR-37, BR-38). Changes take effect for newly initiated interview sessions while preserving historical consistency for completed sessions. The Prompt Template Editor Drawer allows adjusting interviewer tone and follow-up strictness, while the Rubric Template Editor Drawer allows calibrating criteria weighting (e.g., technical correctness, architecture design, clarity).

Business rule:

- BR-37 (Only an Administrator can edit global Evaluation Criteria),

- BR-38 (Only an Administrator can manage platform AI Behaviour and interview-feature configurations).

Normal case:

- The Administrator accesses AI Behaviour Management and opens the Prompt Template Editor Drawer (UC 46).

- The Administrator adjusts interviewer conversational behavior instructions and saves changes.

- The Administrator opens Evaluation Criteria Calibration and launches the Rubric Template Editor Drawer (UC 45).

- The Administrator updates competency weighting parameters and confirms validation checks.

- The system saves the calibrated rubric version (BR-37, BR-38) and applies it to subsequent interview sessions.

Abnormal case:

- Scoring weights do not sum to 100%: The system flags the validation discrepancy and prevents saving until weights are balanced.

Screen layout: Screen Layout Reference: Interview Feature Configuration, AI Behaviour Management, Prompt Template Editor Drawer, Evaluation Criteria Calibration, Rubric Template Editor Drawer. Visual layout to be produced during the dedicated UI design phase.

#### 3.5.5 Provider Voice Profile Catalog Management

Function trigger: An Administrator navigates to the Voice Profile Catalog in the governance console.

Function description: This function manages the catalog of available text-to-speech voice profiles by fetching external voice assets from the connected provider (e.g., ElevenLabs), cataloging voice metadata (gender, accent, language), and deprecating or removing outdated voice profiles.

Actor/roles: Administrator, External TTS Provider (ElevenLabs).

Purpose: To curate a high-quality selection of realistic voices available for candidate practice and recruiter job opening configurations.

Interface: Web: Voice Profile Catalog, Fetch Voice Profiles Modal, Delete Voice Profile Dialog.

Data processing:

- Input data: Fetch provider trigger, provider API synchronization parameters, Voice Profile ID selected for deletion/deactivation.

- Output data: Synchronized voice catalog list, updated voice metadata records, deletion confirmation.

Function details: Administrators manage provider-sourced Voice Profiles (BR-39). In accordance with ratified product scope, Administrators do NOT manage candidate 3D avatars or virtual room backgrounds (BR-40). Fetching voices queries the external TTS provider and registers available voice IDs. Deleting a voice profile marks it as unavailable for future sessions while preserving historical references in completed interview logs.

Business rule:

- BR-39 (Only an Administrator can fetch, view, or delete provider-sourced Voice Profiles),

- BR-40 (Administrators must not manage Candidate Personal 3D Avatar assets or the platform 3D background catalog).

Normal case:

- The Administrator navigates to the Voice Profile Catalog.

- The system displays all registered voice profiles with name, provider ID, accent, and sample audio playback (UC 47).

- The Administrator clicks "Fetch Voice Profiles", opening the Fetch Voice Profiles Modal (UC 48).

- The system queries the external TTS provider API, identifies newly available voices, and synchronizes the catalog.

- (Optional) The Administrator selects an obsolete voice profile, clicks "Delete", and confirms via the Delete Voice Profile Dialog (UC 49).

- The system removes or deactivates the voice profile (BR-39).

Abnormal case:

- Provider API connection timeout: The system displays a connectivity alert and retains the existing voice catalog without corruption.

- Attempting to delete a voice currently configured on an active published job posting: The system warns the Administrator and requires reassignment or soft-deprecation.

Screen layout: Screen Layout Reference: Voice Profile Catalog, Fetch Voice Profiles Modal, Delete Voice Profile Dialog. Visual layout to be produced during the dedicated UI design phase.

### 3.6 Membership & Payment Management

This section defines the functional requirements for candidate subscription billing, secure third-party payment gateway checkout, financial transaction audit ledgering, platform revenue analytics, and administrative subscription tier pricing governance.

#### 3.6.1 Candidate Membership Subscription & Cancellation

Function trigger: A Candidate clicks "Subscribe Membership" or "Manage Subscription" on the Membership & Billing screen.

Function description: This function manages the Candidate membership subscription lifecycle, directing the user to a secure payment gateway for checkout, activating paid Membership benefits upon successful payment confirmation, and processing voluntary cancellation requests.

Actor/roles: Candidate, External Payment Gateway.

Purpose: To provide candidates with access to paid platform features through secure subscription transactions.

Interface: Web: Membership & Billing, Payment Gateway Checkout Redirect, Unsubscribe Confirmation Dialog.

Data processing:

- Input data: Selected membership tier/plan, billing cycle, payment gateway callback payload, cancellation confirmation.

- Output data: Initialized checkout session URL, updated membership status (Active / Free / Canceled), billing renewal date.

Function details: In alignment with ratified domain decisions, RoleCue operates strictly on a recurring subscription membership model. Paid membership benefits are strictly activated only after the payment gateway confirms successful transaction completion (BR-42). If a payment is pending or fails, benefits are not granted (BR-43). When a Candidate cancels their subscription, benefits remain active until the end of the paid billing period.

Business rule:

- BR-42 (A paid Membership state must be activated or updated only after the associated payment transaction succeeds),

- BR-43 (A failed or pending payment must not grant paid Membership benefits, and the same payment attempt cannot activate benefits more than once).

Normal case:

- The Candidate navigates to the Membership & Billing screen and selects a subscription plan.

- The system initializes a transaction record and redirects the Candidate via the Payment Gateway Checkout Redirect screen to the external payment gateway.

- The Candidate completes payment authorization on the secure provider portal.

- The payment gateway returns a verified success callback to RoleCue.

- The system confirms the transaction, activates the paid Membership state on the Candidate's account (BR-42), and updates the billing dashboard.

- (Cancellation) An active subscriber clicks "Cancel Subscription" on the Membership & Billing screen.

- The Unsubscribe Confirmation Dialog appears, outlining benefit expiration details at the end of the billing term.

- The Candidate confirms cancellation; the system updates the renewal status, preventing future renewals while maintaining access until period end.

Abnormal case:

- Payment declined or canceled by user: The payment gateway returns a failure/cancel callback; the system leaves the account in the inactive membership state (BR-43) and displays a payment failed message.

- Duplicate callback / replay: The system detects that the transaction has already been settled and ignores redundant activations (BR-43).

Screen layout: Screen Layout Reference: Membership & Billing, Payment Gateway Checkout Redirect, Unsubscribe Confirmation Dialog. Visual layout to be produced during the dedicated UI design phase.

#### 3.6.2 Financial Transactions Audit & Revenue Reporting

Function trigger: An Administrator navigates to "Payment Transactions Ledger" or "Revenue Report Generator", or a Candidate views their personal payment history.

Function description: This function maintains an immutable audit ledger of all platform membership payment transactions, allows searching and filtering transactions by date and status, and generates aggregated financial revenue reports.

Actor/roles: Administrator (for global ledger and revenue reports), Candidate (for personal transaction history).

Purpose: To ensure financial transparency, audit payment gateway reconciliation, and analyze recurring platform revenue.

Interface: Web: Payment Transactions Ledger, Revenue Report Generator, Payment Transaction History.

Data processing:

- Input data: Date range filters, transaction status filters (Success, Failed, Refunded), report grouping parameters (Monthly, Quarterly).

- Output data: Filtered transaction ledger table, aggregated revenue figures, exportable revenue summary reports.

Function details: Administrators have access to view all payment transactions across the platform and generate executive revenue summaries (BR-41). Candidates can view their own personal historical transactions via Payment Transaction History. All transaction records are read-only and reconciled against external gateway reference identifiers.

Business rule: BR-41 (Only Administrators can update Membership pricing and view platform Payment Transactions or generate Revenue Reports).

Normal case:

- The Administrator navigates to the Payment Transactions Ledger in the governance console.

- The system renders all platform payment transactions with user email, gateway transaction ID, amount, and status (UC 52, BR-41).

- The Administrator filters records by date range or transaction status.

- The Administrator opens the Revenue Report Generator (UC 53).

- The Administrator selects reporting parameters (e.g., Monthly revenue breakdown) and clicks "Generate Report".

- The system calculates total gross revenue, transaction counts, and churn rates, displaying the interactive summary with export options.

Abnormal case:

- Non-admin user attempts to access administrative revenue reports: Access is denied (BR-41).

Screen layout: Screen Layout Reference: Payment Transactions Ledger, Revenue Report Generator, Payment Transaction History. Visual layout to be produced during the dedicated UI design phase.

#### 3.6.3 Membership Pricing Governance

Function trigger: An Administrator clicks "Update Pricing" on the membership configuration view within the governance console.

Function description: This function allows administrators to update the subscription fee and billing terms for platform membership tiers, establishing new baseline pricing for upcoming subscriber sign-ups.

Actor/roles: Administrator.

Purpose: To manage platform commercial packaging and adjust subscription price points in accordance with business strategy.

Interface: Web: Membership & Billing, Update Membership Price Modal.

Data processing:

- Input data: Membership plan ID, new subscription price, effective currency, administrative confirmation.

- Output data: Updated membership pricing schedule, pricing audit log record.

Function details: Only Administrators possess the authority to modify membership prices (BR-41). Updating a plan's price applies to new subscription checkouts in accordance with platform policy.

Business rule: BR-41 (Only Administrators can update Membership pricing and view platform Payment Transactions or generate Revenue Reports).

Normal case:

- The Administrator opens the membership configuration panel and selects "Update Membership Price".

- The Update Membership Price Modal opens, displaying current Membership pricing.

- The Administrator enters the new subscription fee and clicks "Save Changes".

- The system verifies administrator authorization (BR-41), validates that the price is a positive monetary value, and persists the new price.

- The updated price is immediately reflected on checkout flows.

Abnormal case:

- Invalid or negative price input: The system rejects the value and prompts for a valid numerical price.

- Unauthorized user attempt: Access blocked with permission violation.

Screen layout: Screen Layout Reference: Membership & Billing, Update Membership Price Modal. Visual layout to be produced during the dedicated UI design phase.

## 4. Non-Functional Requirements

### 4.1 External Interfaces

Hardware Interfaces: Microphone, Graphics-capable desktop/laptop display.

Software Interfaces: Large Language Model Provider, Speech-to-Text Provider, Text-to-Speech Provider, Payment Gateway, Email Provider, Avaturn Embedded 3D Avatar Generator.

### 4.2 Quality Attributes

#### 4.2.1 Usability

The system shall provide a simple and consistent web interface suitable for first-time users, with clear validation and error messages, understandable interview progress and session states, clear performance feedback, guidance for microphone-based interaction, and responsive presentation on commonly used desktop browsers.

#### 4.2.2 Reliability

The system shall preserve completed interview data and correctly record completed, failed, interrupted, and abandoned session states. Temporary failures from AI, Speech-to-Text, Text-to-Speech, Payment, or Email services shall not corrupt previously persisted interview data. Interrupted Candidate sessions shall support recovery where applicable. Membership and payment transaction states shall remain consistent after payment processing.

#### 4.2.3 Performance

Common operations such as login, profile viewing, interview-history retrieval, and result viewing shall respond within approximately 3 seconds under normal usage. Role Profile analysis, Interview Blueprint generation, and AI evaluation may require additional processing time and shall provide an appropriate progress indication. The system shall support at least 20 concurrent users during normal testing. The interview interface shall maintain acceptable responsiveness during voice communication and 3D virtual-interviewer animation.

#### 4.2.4 Security

Protected functions shall require authentication and role-based authorization for Candidate, Recruiter, and Admin users. Passwords shall be stored using secure password hashing, and client-server communication shall use HTTPS. The system shall protect against common vulnerabilities such as SQL Injection, XSS, and unauthorized resource access. Candidates shall access only their own private Role Profiles, interview sessions, results, personal applications, and related resources. Recruiters shall manage only their own Job Postings and applications submitted to those postings. Administrative functions shall be restricted to authorized Admin accounts.

#### 4.2.5 Maintainability

The system shall use an architecture with clear separation between business domains and external-service integrations. Standardized API response and error handling, version-controlled database migrations, and provider abstraction interfaces shall be used to support maintenance, testing, and future replacement of external AI, speech, payment, or email services without requiring major changes to core business logic.

## 5. Requirement Appendix

This appendix consolidates cross-feature business rules, common requirements, and standardized application messages derived from the finalized RoleCue requirements and use-case scope.

### 5.1 Business Rules

| ID | Rule Definition |
| --- | --- |
| BR-01 | An account must have a unique email address. |
| BR-02 | An account password must be between 8 and 32 characters long. |
| BR-03 | An account password must contain at least one lowercase letter, one uppercase letter,one number and one special character. |
| BR-04 | A user must be authenticated before accessing registered-user features. |
| BR-05 | A locked account must not be allowed to log in or access protected functions. |
| BR-06 | A user must verify their identity before resetting a forgotten password. |
| BR-07 | A password reset token can only be used only once. |
| BR-08 | When two-factor authentication is enabled for an account, authentication is not complete until the required second-factor verification succeeds. |
| BR-09 | Candidates can only access and manage their own Role Profile for practice. |
| BR-10 | A Candidate must review and confirm the AI-extracted Role Profile before the generation of an Interview Blueprint. |
| BR-11 | Interview Blueprint generation must use the approved Extracted Role Profile, Candidate refinement notes, and Interview Configuration. |
| BR-12 | The Interview Blueprint is an internal system artifact and must not be exposed to the Candidate for viewing, editing, or confirmation. |
| BR-13 | A Candidate Role Profile for Practice is private Candidate data and is distinct from a Recruiter's public Job Posting. |
| BR-14 | Deleting a saved Role Profile must not invalidate historical completed Interview Session results that were created from it. |
| BR-15 | An Interview Session can only start only after the relevant Extracted Role Profile has been confirmed and its internal Interview Blueprint has been generated. |
| BR-16 | A Candidate can select only Voice Profiles currently made available by the system. |
| BR-17 | A Candidate can select only 3D interviewer avatars currently made available by the system or their own avatars. |
| BR-18 | A Personal 3D Avatar generated from a Candidate's photo belongs to that Candidate and must not be exposed as another user's personal avatar. |
| BR-19 | A Candidate can only resume an interrupted Interview Session only while that session remains active. |
| BR-20 | If a Candidate leaves or remains disconnected from an Interview Session for more than 10 minutes, the session is considered abandoned and terminated by the System Handler. |
| BR-21 | Question-level feedback must be associated with the Interview Session in which the corresponding question was answered. |
| BR-22 | Performance Scores and Improvement Recommendations must be generated from the results of the corresponding Interview Session. |
| BR-23 | An exported Interview Session Result must correspond to the selected stored session and must not modify the stored result. |
| BR-24 | Evaluation of a completed Interview Session must remain associated with the Blueprint context used for that session so later configuration changes do not alter the historical result. |
| BR-25 | A Candidate can only submit at most one Application for the same Job Posting. |
| BR-26 | A Candidate must provide all required Application information before submitting an Application. |
| BR-27 | A Candidate can only view their own submitted Application details and statuses. |
| BR-28 | A Recruiter can only view Applications when they were submitted to Job Postings owned by that Recruiter. |
| BR-29 | A Recruiter can only view Job Postings they own within recruiter-management functions. |
| BR-30 | A Recruiter can only update Job Postings they own. |
| BR-31 | A Recruiter can only archive Job Postings they own. |
| BR-32 | Candidates must not be allowed to apply to archived Job Postings. |
| BR-33 | Only approved and active Job Postings can be publicly available for Candidate applications. |
| BR-34 | A Recruiter can only approve or reject Applications submitted to Job Postings owned by that Recruiter. |
| BR-35 | Only an Administrator can lock or unlock another user's account. |
| BR-36 | Only an Administrator can approve or reject Job Postings for platform moderation. |
| BR-37 | Only an Administrator can edit global Evaluation Criteria. |
| BR-38 | Only an Administrator can manage platform AI Behaviour and interview-feature configuration. |
| BR-39 | Only an Administrator can fetch, view, or delete provider-sourced Voice Profiles used by the platform. |
| BR-40 | Administrators must not manage Candidate Personal 3D Avatar assets or the platform's 3D interview environments as administrative catalogue functions. |
| BR-41 | Only Administrators can update Membership pricing and view platform Payment Transactions or Revenue Reports. |
| BR-42 | A paid Membership state must be activated or updated only after the associated payment has been confirmed successfully by the Payment Gateway. |
| BR-43 | A failed or pending payment must not grant paid Membership benefits, and the same successful payment must not be applied more than once. |
| BR-44 | A Recruiter must review and confirm the extracted Job Posting information before submitting the Job Posting for Administrator approval. |
| BR-45 | A Recruiter must select an available company 3D interviewer model and an available Voice Profile before submitting a Job Posting for approval. |
| BR-46 | A Job Posting must not be publicly available while its moderation status is pending or rejected. |
| BR-47 | A Candidate interviewing for a Recruiter Job Posting must use the 3D interviewer model configured for that Job Posting. |
| BR-48 | A Candidate interviewing for a Recruiter Job Posting must use the Voice Profile configured for that Job Posting and must not override it. |
| BR-49 | A Candidate must upload the required CV or resume information before proceeding with the required interview for a Job Posting application. |
| BR-50 | A completed Application must not be made available to the Recruiter until the Candidate has completed the required interview for that Job Posting. |
| BR-51 | The Interview Result attached to an Application must belong to the same Candidate and the same Job Posting associated with that Application. |
| BR-52 | When the required interview is completed, the system must attach its Interview Result to the corresponding Application before making the completed Application available to the Recruiter. |
| BR-53 | A newly generated Personal 3D Avatar can become available for Candidate use only after RoleCue has received the final avatar model and successfully completed the required format conversion. |
| BR-54 | A Candidate-owned Personal 3D Avatar must only be accessible to its owning Candidate. |
| BR-55 | An interview proceeds to evaluation when the interview engine determines that no further Question is required. |
| BR-56 | For an interview based on a Candidate's own Role Profile, the Candidate may choose only an available system 3D interviewer or an eligible Candidate-owned Personal 3D Avatar together with an available Voice Profile. |

### 5.2 Common Requirements

| ID | Requirement Name | Description |
| --- | --- | --- |
| CR-01 | Data Pagination | List-based screens shall use pagination with a default page size of 10 records to maintain readable presentation and controlled data loading. |
| CR-02 | Destructive Action Confirmation | Destructive or irreversible actions shall require explicit user confirmation before execution. |
| CR-03 | Asynchronous Processing Feedback | Operations that depend on AI or external services and may require noticeable processing time shall display a loading, processing, or progress state until completion or failure. |

### 5.3 Application Messages List

| # | Message code | Message Type | Context | Content |
| --- | --- | --- | --- | --- |
| AUTH — Authentication & Account |  |  |  |  |
| 1 | MSG-01 | REGISTRATION_SUCCESS | Guest successfully registers. | "Registration completed successfully. Your RoleCue account has been created." |
| 2 | MSG-02 | LOGIN_FAILED | Submitted credentials are invalid. | "Unable to sign in. Please check your email and password and try again." |
| 3 | MSG-03 | ACCOUNT_LOCKED | A locked account attempts to authenticate or access protected functionality. | "Your account is currently locked. Please contact support or an administrator for assistance." |
| 4 | MSG-04 | PASSWORD_RESET_SENT | A valid forgot-password request is accepted. | "Password reset instructions have been sent to your registered email address." |
| 5 | MSG-05 | PASSWORD_RESET_SUCCESS | Password reset completes successfully. | "Your password has been reset successfully. You can now sign in with your new password." |
| 6 | MSG-06 | TWO_FACTOR_ENABLED | Two-factor authentication is enabled successfully. | "Two-factor authentication has been enabled for your account." |
| 7 | MSG-07 | AUTHENTICATION_REQUIRED | An unauthenticated user attempts to access a protected feature. | "Please sign in to continue." |
| Role Profile — Role Profile Analysis |  |  |  |  |
| 8 | MSG-08 | Role Profile_ANALYSIS_PROCESSING | AI extraction of an imported Role Profile is in progress. | "Analyzing the Role Profile and extracting technical requirements..." |
| 9 | MSG-09 | Role Profile_ANALYSIS_FAILED | Role Profile extraction fails because the AI service or extraction process cannot return a valid result. | "Unable to analyze this Role Profile. Please try again." |
| 10 | MSG-10 | Role Profile_REVIEW_REQUIRED | Role Profile extraction completes and Candidate review is required before continuing. | "Role Profile analysis is complete. Review and confirm the extracted requirements before configuring your interview." |
| 11 | MSG-11 | Role Profile_CONFIRMED | Candidate confirms the reviewed Extracted Role Profile. | "Role Profile confirmed. Your interview can now be configured." |
| INT — Interview Session |  |  |  |  |
| 12 | MSG-12 | INTERVIEW_READINESS_FAILED | Microphone/audio readiness check fails. | "Interview readiness check failed. Verify your microphone and audio settings before joining the session." |
| 13 | MSG-13 | INTERVIEW_RECONNECTING | The Candidate temporarily loses the interview connection. | "Connection interrupted. Attempting to reconnect to your interview session..." |
| 14 | MSG-14 | INTERVIEW_RESUMED | An interrupted active session is successfully resumed. | "Interview session resumed successfully." |
| 15 | MSG-15 | SESSION_ABANDONED | The interruption exceeds the allowed active-session recovery period. | "This interview session is no longer active and cannot be resumed." |
| 16 | MSG-16 | INTERVIEW_COMPLETED | Interview execution completes successfully. | "Interview completed. Your results and feedback are now available." |
| AVA — 3D Avatar & Voice |  |  |  |  |
| 17 | MSG-17 | AVATAR_GENERATION_PROCESSING | Candidate photo is being processed for Personal 3D Avatar generation. | "Generating your Personal 3D Avatar. This may take a moment..." |
| 18 | MSG-18 | AVATAR_GENERATION_FAILED | Personal 3D Avatar generation cannot complete. | "Unable to generate the 3D avatar from this photo. Please verify the image and try again." |
| 19 | MSG-19 | VOICE_PROFILE_SYNC_FAILED | Admin attempts to fetch provider Voice Profiles but synchronization fails. | "Unable to retrieve Voice Profiles from the provider. Please try again later." |
| JOB — Job Posting & Application |  |  |  |  |
| 20 | MSG-20 | APPLICATION_SUBMITTED | Candidate successfully applies to a Job Posting. | "Application submitted successfully." |
| 21 | MSG-21 | DUPLICATE_APPLICATION | Candidate attempts to apply again to the same Job Posting. | "You have already submitted an application for this Job Posting." |
| 22 | MSG-22 | JOB_POSTING_UNAVAILABLE | Candidate attempts to apply to an archived, rejected, or otherwise unavailable Job Posting. | "This Job Posting is no longer available for applications." |
| 23 | MSG-23 | APPLICATION_APPROVED | Recruiter approves a Candidate Application. | "Your application has been approved." |
| 24 | MSG-24 | APPLICATION_REJECTED | Recruiter rejects a Candidate Application. | "Your application has been rejected." |
| 25 | MSG-25 | JOB_POSTING_APPROVED | Admin approves a submitted Job Posting. | "Your Job Posting has been approved and is available according to its active status." |
| 26 | MSG-26 | JOB_POSTING_REJECTED | Admin rejects a submitted Job Posting. | "Your Job Posting was not approved." |
| PAY — Membership & Payment |  |  |  |  |
| 27 | MSG-27 | PAYMENT_PROCESSING | User has started Membership payment and the Payment Gateway has not yet confirmed the final result. | "Payment is being processed. Please wait for confirmation." |
| 28 | MSG-28 | PAYMENT_SUCCESS | Payment Gateway confirms successful Membership payment. | "Payment completed successfully. Your Membership status has been updated." |
| 29 | MSG-29 | PAYMENT_FAILED | Payment fails, is rejected, or cannot be verified. | "Payment was unsuccessful. Your Membership status has not been changed." |
| GEN — Validation & Authorization |  |  |  |  |
| 30 | MSG-30 | VALIDATION_ERROR | Submitted data fails required validation. | "Please review the highlighted information and correct the invalid or missing fields." |
| 31 | MSG-31 | AUTHORIZATION_DENIED | An authenticated user attempts to access a resource or function they do not own or are not authorized to use. | "You do not have permission to access this resource or perform this action." |

# IV. Software Design Description

[Provide final software design information follow the template as part II in the Report #4]

## 1. System Design

### 1.1 System Architecture

[The content of this section includes the overall diagram which includes the sub-systems, the external systems, and the relationship/connection among them. You need also provide the explanation for each of the diagram components (modules, sub-systems, external systems, etc.)].

### 1.2 Package Diagram

[Provide the package diagram for each sub-system. The content of this section includes overall package diagram(s) and the explanation for each package (or namespace)]

## 2. Database Design

[Provide the files description, database table relationship & table descriptions]

## 3. Detailed Design

### 3.1 <Feature/Function Name1>

[Provide the detailed design for the feature <Feature Name1>. It includes Class Diagram, Class Specifications, and Sequence Diagram(s); For the features/functions with the same structure of class & sequence diagrams, you need to provide the diagrams once for one feature/function and refer to those diagrams from other features/functions]

#### 3.1.1 Class Diagram

[This part presents the class diagram for the relevant feature]

3.1.2 <Sequence Diagram Name1>

[Provide the sequence diagram(s) for the feature]

3.1.2 <Sequence Diagram Name2>

3.1.3 …

### 3.2 <Feature/Function Name2>

…

# V. Software Testing Documentation

[Provide final software testing information follow the template as part II in the Report #5]

## 1. Scope of Testing

[Describe the scopes of the test. Those include the target-of-test’s features, functions, and non-functional requirements that will or will not be tested.

Describe the stages/levels of testing that would be applied to your project - Unit, Integration, or System test. Each includes the in-charge, inputs/time, focuses, acceptance criteria.

List any constraints or assumptions made during the development of this document that may impact the design, development or implementation of testing]

## 2. Test Strategy

[List out and describe all testing types (you can refer the test types listed below or any other test types to selected the suitable ones for the project; for each selected test types you need to provide the following information: test objective, technique, completion criteria, etc.), test levels that those test types would be performed, & the details of test supporting tools would be used in the project]

### 2.1 Testing Types

[List out and describe here the testing types which you would apply in your project. You need to mention following information for each type of testing: objective, technique, completion criteria]

### 2.2 Test Levels

<List out and describe here the testing levels which you would execute in your project. Besides, clearly state the test types which are performed in each test level that you plan for this project>

### 2.3 Supporting Tools

<List of the test supporting tools which will be employed for this project>

## 3. Test Plan

### 3.1 Human Resources

[List and provide the details on roles and responsibilities of the project members who would involve in testing works]

### 3.2 Test Environment

[List and provide the details about the tools (software, hardware, infrastructure) which the project would use for testing]

### 3.3 Test Milestones

[Separate test milestones, which should be identified to communicate project status accomplishments]

## 4. Test Cases

[Prepare the details on the test cases following the provided template

- Unit Test Cases: Report5_Unit Test.xls

- Other Test Cases (IT, ST, AT): Report5_Test Report.xls]

## 5. Test Reports

[Provide the test result, statistics and the relevant test analysis for your testing in the project]

# VI. Release Package & User Guides

[Provide final software testing information follow the template as part II in the Report #6]

## 1. Deliverable Package

[The section will list all source programs, scripts, documents with version number in this release. You can see the example following table for reference, can customize or delete if not using belong to each project characteristics]

| No. | Deliverable Item | Description |
| --- | --- | --- |
| 1 | Schedule/Task Tracking |  |
| 2 | Project Backlog |  |
| 3 | Source Codes |  |
| 4 | Database Script(s) |  |
| 5 | Final Report Document |  |
| 6 | Test Cases Document |  |
| 7 | Defects List |  |
| 8 | Issues List |  |
| 9 | Slide |  |

## 2. Installation Guides

### 2.1 System Requirements

[Define any system requirements necessary to support the application, including the software and relevant configurations]

### 2.2 Installation Instruction

[Includes installation instructions and configuration guidelines]

## 3. User Manual

### 3.1 Overview

[Descript the overview of the application and if could, insert the features workflow to help user has the overview of all the features in this application]

### 3.2 Workflow 1

[Describe the purpose of this workflow, draw workflow diagram and other relevant diagrams]

[Describe the detailed guides for the workflow by providing the brief description, step by step guides (attached with user interface) of how to use that function]

### 3.3 Workflow 2

…